## Slide 1
Dirt, Gravel, and Low Volume Road Maintenance Program
Administrative Training
January 2021
Audio via Phone if needed: 312-626-6799
Webinar ID: 952 8609 6347
If you are reading this, then you are successfully seeing the meeting video. Meeting audio should be automatic through your computer, and options can be accessed in the “audio options” button on the bottom left. If your computer audio is not working, you can listen on your phone by dialing 312-626-6799 (only needed if computer audio is not possible).

## Slide 2
Logistics and Introductions
Roy Richardson - SCC
Justin Challenger – SCC
Sherri Law - SCC
Steve Bloser - PSU
www.dirtandgravelroads.org
Audio via Phone: 669-900-6833
Audio via Phone: 669-900-6833
2
Audio via Phone if needed: 312-626-6799
Webinar ID: 952 8609 6347

## Slide 3
Zoom Logistics
  Top of your screen:
    Viewing options
    Get out of full screen mode, etc.
Your buttons will look different, just look for the lime green tab
Audio via Phone if needed: 312-626-6799
Webinar ID: 952 8609 6347

## Slide 4
Zoom Logistics
  Bottom of your screen:
    Zoom Controls
Your buttons will look different, just look for the lime green tab
Audio via Phone if needed: 312-626-6799
Webinar ID: 952 8609 6347

## Slide 5
Zoom Logistics
  You are muted by default.
  Three options to communicate:
    Chat: text chat with panelists and/or attendees
Roy\Justin\Steve

## Slide 6
Zoom Logistics
  You are muted by default.
  Three options to communicate:
    Chat: text chat with panelists and/or attendees
    Q&A: Ask questions to panelists (can be anonymous)
Roy\Justin\Steve
Audio via Phone if needed: 312-626-6799
Webinar ID: 952 8609 6347

## Slide 7
Zoom Logistics
  You are muted by default.
  Three options to communicate:
    Chat: text chat with panelists and/or attendees
    Q&A: Ask questions to panelists
    Raise Hand: We will assume you wish to speak and unmute you
Audio via Phone if needed: 312-626-6799
Webinar ID: 952 8609 6347

## Slide 8
Polls
We will be using Zoom polls to ask various questions during the training.
Will share all results live
All polls are set to allow anonymous answers
You must answer poll questions – you don’t have to answer correctly, but if you don’t answer 70%, you don’t get a certification
Audio via Phone if needed: 312-626-6799
Webinar ID: 952 8609 6347

## Slide 9
Admin Training Schedule
Today
Will take 1-2 breaks
Let’s Get Started
PLEASE ASK QUESTIONS
This is the full DGLVR admin training, not a shortened refresher.
Logistical questions?
Audio via Phone if needed: 312-626-6799
Webinar ID: 952 8609 6347

## Slide 10
Dirt, Gravel, and Low Volume Road Maintenance Program
Administrative Training
January 2022
RECORD

## Slide 11
Roy

## Slide 12
Dirt, Gravel, and Low Volume Road Maintenance Program
Administrative Training
January 2022

## Slide 13: Administrative Training
Roy Richardson
  PROGRAM Coordinator
  State Conservation Commission
  Pa Department of Agriculture
  rrichardso@pa.gov
  717-787-2013
Justin Challenger
  State Conservation Commission
  Pa Department of Agriculture
  jchallenge@pa.gov
  717-787-4187
Sherri Law
  State Conservation Commission
  Pa Department of Agriculture
  shlaw@pa.gov
  223 – 666 – 2567 / Cell: 717-480-2303
Introduction
Steve Bloser
  CENTER Director
  PSU Center for Dirt and Gravel Roads
  smb201@psu.edu
  814-865-5355

## Slide 14: Administrative Training
Goals today:
Provide guidance for Districts to run their Program.
Clear up “grey areas” in existing Program.
Outline new topics.
Introduction

## Slide 15: Funny Slide
https://www.cartoonstock.com/directory/s/sleigh.asp
Sleigh Cartoons and Comics - funny pictures from CartoonStock

## Slide 16: Administrative Training
Program Fundamentals
  Focus on environmental and road improvement projects
  Local control
    Conservation District runs local Program
    Quality Assurance Boards at County
    State guidance and local policies
  Application and Grant Process, 90%+ of applicants are townships.
Introduction

## Slide 17: Administrative Training
What do we mean by “Local Control”?
Introduction

## Slide 18: Administrative Training
What do we mean by “Local Control”?
0% Local Control
Administrative Training
Introduction

## Slide 19: Administrative Training
What do we mean by “Local Control”?
100% Local Control
Introduction

## Slide 20: Administrative Training
What do we mean by “Local Control”?
Effective local control
“lanes and guiderails”
Introduction

## Slide 21: Administrative Training
Overall balancing act
D&G
Need for Increased Accountability
Simplicity and Local Control
Introduction

## Slide 22: Administrative Manual
DG&LVR Administrative Manual
Approved by SCC 3/14/17
Introduction
SCC Role
Conservation District Role
Quality Assurance Board Role
Applicant Role
Center for Dirt and Gravel Roads
Additional Policies
Permits and Other Requirements
Appendices
Available online.
Hard copies sent on request.
Training Follows Manual!
Introduction

## Slide 23: Administrative Manual
DG&LVR Administrative Manual
Approved by SCC 3/14/17
Introduction
SCC Role
Conservation District Role
Quality Assurance Board Role
Applicant Role
Center for Dirt and Gravel Roads
Additional Policies
Permits and Other Requirements
Appendices
Available online.
Hard copies sent on request.
Introduction
6-page “Abstract” of the Program and the rest of the manual.
Program Structure
Program History
ESM Overview
Training Follows Manual!
Introduction

## Slide 24: Administrative Manual
DG&LVR Administrative Manual
Approved by SCC 3/14/17
Introduction
SCC Role
Conservation District Role
Quality Assurance Board Role
Applicant Role
Center for Dirt and Gravel Roads
Additional Policies
Permits and Other Requirements
Appendices
Available online.
Hard copies sent on request.
SCC Role
4-page summary of SCC role
SCC Structure
Program Administration
QAQC
Training Follows Manual!
Introduction

## Slide 25: Administrative Manual
DG&LVR Administrative Manual
Approved by SCC 3/14/17
Introduction
SCC Role
Conservation District Role
Quality Assurance Board Role
Applicant Role
Center for Dirt and Gravel Roads
Additional Policies
Permits and Other Requirements
Appendices
Available online.
Hard copies sent on request.
3) District Role
Over ½ of manual
Receiving Funds
Accounting for Funds
Dispersing Funds to Grantees
CD Educational Opportunities
Program Eligibility
3.8 Administering Projects
GIS system
Annual Reports
Training Follows Manual!
Introduction

## Slide 26: Administrative Manual
DG&LVR Administrative Manual
Approved by SCC 3/14/17
Introduction
SCC Role
Conservation District Role
Quality Assurance Board Role
Applicant Role
Center for Dirt and Gravel Roads
Additional Policies
Permits and Other Requirements
Appendices
Available online.
Hard copies sent on request.
4) QAB Role
Defines composition and function of QAB
Composition
Meeting Requirements
QAB Role in Projects
QAB Role in Policy
Training Follows Manual!
Introduction

## Slide 27: Administrative Manual
DG&LVR Administrative Manual
Approved by SCC 3/14/17
Introduction
SCC Role
Conservation District Role
Quality Assurance Board Role
Applicant Role
Center for Dirt and Gravel Roads
Additional Policies
Permits and Other Requirements
Appendices
Available online.
Hard copies sent on request.
5) Applicant Role
Intentionally repeats previous material
Written “to” the applicant audience
Intended to be standalone to give to applicants.
Training Follows Manual!
Introduction

## Slide 28: Administrative Manual
DG&LVR Administrative Manual
Approved by SCC 3/14/17
Introduction
SCC Role
Conservation District Role
Quality Assurance Board Role
Applicant Role
Center for Dirt and Gravel Roads
Additional Policies
Permits and Other Requirements
Appendices
Available online.
Hard copies sent on request.
6) Center Role
3-page overview of Center role and available services
Education
Outreach
Technical Assistance
Documentation
Training Follows Manual!
Introduction

## Slide 29: Administrative Manual
DG&LVR Administrative Manual
Approved by SCC 3/14/17
Introduction
SCC Role
Conservation District Role
Quality Assurance Board Role
Applicant Role
Center for Dirt and Gravel Roads
Additional Policies
Permits and Other Requirements
Appendices
Available online.
Hard copies sent on request.
7) Additional Policies
Policies that apply to certain circumstances:
Stream Crossing Replacement
Driving Surface Aggregate
Paved LVR-Specific Policies
Full Depth Reclamation
Training Follows Manual!
Introduction

## Slide 30: Administrative Manual
DG&LVR Administrative Manual
Approved by SCC 3/14/17
Introduction
SCC Role
Conservation District Role
Quality Assurance Board Role
Applicant Role
Center for Dirt and Gravel Roads
Additional Policies
Permits and Other Requirements
Appendices
Available online.
Hard copies sent on request.
8) Permits
Brief overview of permit issues related to Program projects.
Training Follows Manual!
Introduction

## Slide 31: Administrative Manual
DG&LVR Administrative Manual
Approved by SCC 3/14/17
Introduction
SCC Role
Conservation District Role
Quality Assurance Board Role
Applicant Role
Center for Dirt and Gravel Roads
Additional Policies
Permits and Other Requirements
Appendices
Available online.
Hard copies sent on request.
Appendices
Program forms and policies…
Training Follows Manual!
Introduction

## Slide 32: Administrative Manual
Introduction
SCC Role
Conservation District Role
Quality Assurance Board
Applicant Role
Center for Dirt and Gravel Roads
Additional Policies
Permits and Other Requirements
Appendices

## Slide 33: Introduction
Introduction Contents
Overview of Program and rest of manual
Brief Program history
Explanation of Worksites
Brief Explanation of Environmentally Sensitive Maintenance practices
Chap 1. Intro

## Slide 34: Introduction
Introduction Contents
Overview of Program and rest of manual
Brief Program history
Explanation of Worksites
Explanation of ESM practices
Note manual section and title on top of slide. Follow along or take notes in manual.
Chap 1. Intro

## Slide 35: Administrative Manual
Introduction
SCC Role
Conservation District Role
Quality Assurance Board
Applicant Role
Center for Dirt and Gravel Roads
Additional Policies
Permits and Other Requirements
Appendices

## Slide 36: 2) State Conservation Commission
SCC
14-member board in PA Department of Agriculture
Karl Brown: Executive Secretary
Roy Richardson: DGLVR Program Coordinator
Justin Challenger: DGLVR Staff
Sherri Law: DGLVR Staff
Chap 2. SCC

## Slide 37: 2) State Conservation Commission
SCC Role
SCC Structure
Program Coordinator
Allocations
Replenishments
Establishing Policy
Quality Assurance / Quality Control
Chap 2. SCC

## Slide 38: 2) State Conservation Commission
Quality Assurance / Quality Control (QAQC)
2-3 day visit to review county Program.
Administration, Functionality, Projects.
Involves SCC, Center, and Field Reps.
Planning to visit ~22 districts annually.
Complete details on website www.dirtandgravelroads.org
Chap 2. SCC

## Slide 39: 2) State Conservation Commission
Chap 2. SCC
QAQC Round 1:
Every County visited 2003-2011
QAQC Round 2:
Every County visited 2015-2017
QAQC Round 3:
Every County visited 2018-2020
QAQC Round 4:
Began 2021
22 completed

## Slide 40: Administrative Manual
Introduction
SCC Role
Conservation District Role
Quality Assurance Board
Applicant Role
Center for Dirt and Gravel Roads
Additional Policies
Permits and Other Requirements
Appendices

## Slide 41: 3) Conservation District Role
District Role:
  Run the Program within each County.
  Receive $ from SCC
  Provide grants to applicants
Chap 3. CD Role

## Slide 42
SHERRI

## Slide 43: 3) CD Role
3.1 CD Structure
3.2 Overview
3.3 Receiving Funds from SCC
3.4 Accounting of funds at CD
3.5 Dispersing funds to Grant Recipients
3.6 CD Educational opportunities
3.7 Program Eligibility
3.8 Administering Projects
3.9 GIS System
3.10Annual Summary Reports
Topic List:
follow the money
Chap 3. CD Role

## Slide 44: 3) CD Role
3.1 CD Structure
3.2 Overview
3.3 Receiving Funds from SCC
3.4 Accounting of funds at CD
3.5 Dispersing funds to Grant Recipients
3.6 CD Educational opportunities
3.7 Program Eligibility
3.8 Administering Projects
3.9 GIS System
3.10Annual Summary Reports
Chap 3. CD Role

## Slide 45: 3.3 Receiving Funds from SCC
Receiving Funds from SCC
5-year agreement (FY 2018-19 is year 1)
Timeline for allocations
  Approved by SCC in May
  Approved in State Budget for July 1
  Advances received by CDs in September
Allocations are formula based on:
  DGR: miles of unpaved roads and worksites and proximity to streams
  LVR: miles of urban and non-urban roads and proximity to streams
  Complete details: www.dirtandgravelroads.org
Chap 3. CD Role

## Slide 46: 3.3.2-3: Advanced Working Capital
Advanced Working Capital
50% of allocations advanced to districts
  Will come as separate deposits (DGR and LVR)
  Allocation worksheet explains breakdowns
Chap 3. CD Role

## Slide 47: Replenishment
Districts receive replenishments of remaining 50% of funds based on actual spending
  Replenishments handled in GIS quarterly reporting system
    Automatically generated each quarter
    DGR and LVR replenishment will come in separate deposits
Chap 3. CD Role

## Slide 48
DGLVR funds will be direct deposited into each conservation district’s account
Required by PA State Treasury
Separate deposits for DGR and LVR
SCC is sharing district feedback on this change with Vendor Services
Chap 3. CD Role

## Slide 49: 3.3.4: Spending Requirements
Spending Requirements
DGR and LVR spending tracked separately.
All funds must be spent within two years of state budget approval to be eligible for future allocations.
If a District misses a year, can be eligible in future years if they meet future requirements.
Chap 3. CD Role

## Slide 50: Funny Slide
https://www.cartoonstock.com/directory/c/cheese_grader.asp

## Slide 51: 3) CD Role
3.1 CD Structure
3.2 Overview
3.3 Receiving Funds from SCC
3.4 Accounting of funds at CD
3.5 Dispersing funds to Grant Recipients
3.6 CD Educational opportunities
3.7 Program Eligibility
3.8 Administering Projects
3.9 GIS System
3.10Annual Summary Reports
Chap 3. CD Role

## Slide 52: 3.4.1: Separate Accounting
Chap 3. CD Role

## Slide 53: 3.4.1: Separate Accounting
Separate Accounting:
Districts are required to track funding based on the following categories:
DGR
  Administration
  Education / Training
  Projects
  Interest
LVR
  Administration
  Education / Training
  Projects
  Interest
Chap 3. CD Role
District records relating to the DGLVR Program must be kept for a minimum of 7 years from the date of final payment on a project

## Slide 54: 3.4.2-4 CD Spending Categories
District May Utilize:
Up to 10% for administration.
Up to 10% for education/training
At least 80% must be spent on projects.
Chap 3. CD Role

## Slide 55: 3.4.2-4 CD Spending Categories
Spending Deadlines:
Project funds must be spent within 2 years of state budget approval
  2 year limit
Administration and Education Funds must be spent within the allotted fiscal year
  1 year limit
Administration and Education/Training funds are automatically “rolled” into project funds after 1 year
Chap 3. CD Role

## Slide 56: 3.4.2-4 CD Spending Categories
DGLVR Allocation
Chap 3. CD Role
100% can be used for Projects
Must be spent in 2 years

## Slide 57: 3.4.2-4 CD Spending Categories
Chart: 
| Administration Funds | Education Funds | Project funds
DGR or LVR Funding | 0.1 | 0.1 | 0.8
DGLVR Allocation
Chap 3. CD Role
Max 10% can be Admin
Max 10% can be Edu
Minimum 80% Project funds
Available in the first year of an allocation

## Slide 58: 3.4.2-4 CD Spending Categories
Chart: 
| Administration Funds | Admin to project | Education | Edu to Project | Projects
DGR or LVR Funding | 0.05 | 0.05 | 0.05 | 0.05 | 0.8
DGLVR Allocation
Chap 3. CD Role
Can use less than 10% of allocation for admin and 10% for edu
Minimum 80% Project funds
Admin
Edu

## Slide 59: 3.4.2-4 CD Spending Categories
Chart: 
| Administration Funds | Admin to project | Education | Edu to Project | Projects
DGR or LVR Funding | 0.05 | 0.05 | 0.05 | 0.05 | 0.8
DGLVR Allocation
Chap 3. CD Role
Unused admin & edu allowance become project funds
Minimum 80% Project funds
Admin
Edu

## Slide 60: 3.4.2-4 CD Spending Categories
Chart: 
| Administration Funds | Admin to project | Education | Edu to Project | Projects
DGR or LVR Funding | 0.05 | 0.05 | 0.05 | 0.05 | 0.8
DGLVR Allocation
Chap 3. CD Role
Minimum 80% Project funds
Admin
Edu
All funds must be spent in 2 years

## Slide 61: 3.4.2-4: Separate Accounting
Proper Utilization of Program Funds
Funds can be used for Projects, Admin, and Education/Training of the DGLVR Program only
Using program funds for equipment or expenses for another program is not permitted
Must use an appropriate cost allocation method for shared expenses
Chap 3. CD Role

## Slide 62: 3.4.2-4 CD Spending Categories
Cost Allocation Method:
Method for splitting shared costs proportionately between multiple programs
Must be utilized for shared district expenses, such as:
  Vehicles
  Rent
  Office Supplies
  Phone/Internet
  Etc.
Must be available to the SCC upon request
Chap 3. CD Role

## Slide 63: 3.4.2-4 CD Spending Categories
Cost Allocation Method Example 1:
Using Full Time Equivalents (FTE)
  Defined by the Federal Government Accountability office as:
    “number of total hours worked divided by the maximum number of compensable hours in a full-time schedule”
Example
  District has 10 Staff
    1 staff spends 100% of their time on DGLVR and 1 staff spends 50% of their time on DGLVR
    1.5 of the 10 FTE’s are funded by and actually spend that amount of time working on the program
    Then 15% of general overhead expenses (utilities, rent, etc.) are eligible DGLVR Program expenses
Chap 3. CD Role

## Slide 64: 3.4.2-4 CD Spending Categories
Cost Allocation Method Example 1:
1.5 out of 10 FTEs spent on DGLVR
Chap 3. CD Role
Chart: 
| DGLVR | NA | Other Programs
Example Conservation District Staff Time | 1.5 | 0 | 8.5
15% of overall staff time spent on DGLVR
85% of overall staff time NOT spent on DGLVR
How shared expenses are paid:
15% of shared expenses are eligible DGLVR expenses
85% of shared expenses are NOT eligible DGLVR expenses

## Slide 65: 3.4.2-4 CD Spending Categories
Cost Allocation Method Example 1:
Example (continued)
  1.5 out of 10 FTEs spent on DGLVR Program
    Then 15% of general overhead expenses (utilities, rent, etc.) can be charged to DGLVR Program
    Should be further sub-divided into DGR and LVR
      75% of DGLVR time is spent on DGR
      25% of DGLVR time is spent on LVR
    So,
      15% x 0.75 = 11.25% of shared expenses are eligible DGR expenses
      15% x 0.25 = 3.75% of shared expenses are eligible LVR expenses
Chap 3. CD Role

## Slide 66: 3.4.2-4 CD Spending Categories
Cost Allocation Method Example 1:
1.5 out of 10 FTEs spent on DGLVR
Chap 3. CD Role
Chart: 
| DGLVR | NA | Other Programs
Example Conservation District Staff Time | 1.5 | 0 | 8.5
15% of overall staff time spent on DGLVR
85% of overall staff time NOT spent on DGLVR

## Slide 67: 3.4.2-4 CD Spending Categories
Cost Allocation Method Example 1:
1.5 out of 10 FTEs spent on DGLVR
Chap 3. CD Role
Chart: 
| DGR | LVR | Other Programs
Example Conservation District Staff Time | 1.125 | 0.375 | 8.5
¾ of DGLVR time is spent on DGR
85% of overall staff time NOT spent on DGLVR
¼ of DGLVR time is spent on LVR
11.25%
3.75%
How shared expenses are paid:
11.25% are eligible DGR expenses
3.75% are eligible LVR expenses
85% are NOT eligible DGLVR expenses

## Slide 68: 3.4.2-4 CD Spending Categories
Cost Allocation Method Example 2:
Vehicle that is utilized equally by 4 programs
Total number of programs
  District has 4 main programs
    DGLVR
    Watershed Specialist
    E&S
    Nutrient Management
  Costs are shared equally among programs
    Each program pays 25% of shared expenses
Chap 3. CD Role

## Slide 69: 3.4.2-4 CD Spending Categories
Cost Allocation Method Example 2:
Vehicle shared equally by 4 Programs
Chap 3. CD Role
Chart: 
| DGLVR | Watershed | E&S | Nutrient Management
Example Conservation District Staff Time | 25 | 25 | 25 | 25
25% of use is for DGLVR activities
25% of use is for Other Program A
25% of use is for Other Program B
25% of use is for Other Program C

## Slide 70: 3.4.2-4 CD Spending Categories
Cost Allocation Method Example 2 (FTE):
Vehicle shared equally by 4 Programs
Chap 3. CD Role
Chart: 
| DGR | LVR | Watershed | E&S | Nutrient Management
Example Conservation District Staff Time | 12.5 | 12.5 | 25 | 25 | 25
12.5% of use is for DGR
25% of use is for Other Program A
25% of use is for Other Program B
25% of use is for Other Program C
12.5% of use is for LVR
How shared expenses are paid:
12.5% are eligible DGR expenses
12.5% are eligible LVR expenses
75% are NOT eligible DGLVR expenses

## Slide 71: 3.4.2-4 CD Spending Categories
Cost Allocation Method Example 3:
Expenses used unequally by multiple programs.
  District has a truck that is used primarily for E&S, but also used for DGLVR
  In this case, vehicle expenses must be based on actual usage for each program
Chap 3. CD Role

## Slide 72: 3.4.2-4 CD Spending Categories
Cost Allocation Method Example 2 (FTE):
Vehicle shared unequally by multiple programs
Chap 3. CD Role
Chart: 
| DGR | LVR | E&S
Example Conservation District Staff Time | 5 | 8 | 87
5% of use is for DGR
87% of use is for Other Program(s)
8% of use is for LVR
How shared expenses are paid:
5% are eligible DGR expenses
8% are eligible LVR expenses
88% are NOT eligible DGLVR expenses

## Slide 73: 3.4.2-4 CD Spending Categories
Unacceptable Expenses / Cost Allocation Methods:
District utilizes only DGLVR program funds to purchase a vehicle and pay for vehicle expenses, but the vehicle is shared by all district programs
District technician spends 5% of their time on DGR and 3% of their time on LVR, but 50% of their salary and overhead expenses are paid for with DGLVR funds
District utilizes solely DGLVR funds to pay for their newsletter about all district programs
Chap 3. CD Role

## Slide 74: 3.4.2-4 CD Spending Categories
Spending Policies
Chap 3. CD Role
https://www.istockphoto.com/illustrations/money-falling

## Slide 75: 3.4.2: Administrative Funds
Guidelines for Administrative Funds
Up to 10% of allocations of Both DGR and LVR
Up to 100% of funds can be used on projects!
Primary purpose of Admin Funds is:
  Assure adequate funding for technical staff who work on the Program
Must be spent on eligible expenses as they are incurred.
Must be incurred within the allotted fiscal year (1 year spending limit)
“Banking” of funds is not permitted
Chap 3. CD Role

## Slide 76: 3.4.2: Administrative Funds
Administration Funds
Chap 3. CD Role

## Slide 77: 3.4.3 Education Funds
Guidelines for Education / Training Funds
Up to 10% of allocations of Both DGR and LVR
Up to 100% of funds can be used on projects!
Primary purpose of education funds:
  Allow District to attend trainings and events for their own education
  Provide training and events for potential program participants
Must be spent on eligible expenses as they are incurred.
Must be incurred within the allotted fiscal year
“Banking” of funds is not permitted
Chap 3. CD Role

## Slide 78: 3.4.3: Education Funds
Education/Training Funds
Chap 3. CD Role

## Slide 79: 3.4.2 & 3.4.3: Admin / Education Funds
Admin and Edu funds are not the same
Chap 3. CD Role
Admin
Edu
Salary and Benefits for administering the Program
Travel for administering the Program
Office Expenses
Field Equipment
Aggregate testing
Consulting services
Overhead costs (insurance, utilities, rent)
Salary and Benefits for time spent attending educational events
Travel for educational purposes
Costs to attend trainings
Costs to host trainings
Promotional materials
Participation incentives
- Equipment for rental to applicants
- Demonstration Projects
- Cost Allocation Method must be used for shared expenses

## Slide 80: 3.4.2 & 3.4.3: Admin / Education Funds
Salary:
  Salary can only be claimed for time spent working directly on administration or education/training efforts for the DGLVR program.
    Tracking can be done using an appropriate allocation method.
      Track exact hours
      Percent effort
      Other method approved by the Commission
  Includes technical staff, support staff, and management
Difference between time spent on admin vs edu
Chap 3. CD Role

## Slide 81: 3.4.2 & 3.4.3: Admin / Education Funds
Admin and Edu funds are not the same
Salary and Benefits
Chap 3. CD Role
Admin
Edu
Salary and Benefits for administering the program
Salary and Benefits for time spent attending educational events
Salary and Benefits for time spent hosting educational events
 Educational events include trainings, conferences, field days, workshops, technical assistance, or other outreach activities
Program paperwork
Emails and phone calls
Project meetings (pre-app, pre-design, pre-construction, etc.)
Inspections of DGLVR-funded projects

## Slide 82: 3.4.2 & 3.4.3: Admin / Education Funds
Admin and Edu funds are not the same
Travel
Chap 3. CD Role
Admin
Edu
Travel to:
  field sites & meetings
vehicle costs
per-diems
Parking
Etc.
  Travel to:
  set up trainings, workshops, and demonstrations for local stakeholders
Travel to:
Trainings and workshops

## Slide 83: 3.4.2 & 3.4.3: Admin / Education Funds
Admin and Edu funds are not the same
Field Equipment
Chap 3. CD Role
Admin
Edu
Equipment for CD use:
  Levels
  Tapes
  survey equipment
  safety equipment
  etc.
Equipment for loan/rental to applicants
  Leaf blowers
  traffic counters
  grader blades
  etc.
Cost Allocation Method must be used for shared expenses
Equipment for applicants
(NOT eligible)

## Slide 84: 3.4.2 & 3.4.3: Admin / Education Funds
Admin and Edu funds are not the same
Other
Chap 3. CD Role
Admin
Edu
Office Expenses
  Includes:
  Computers
  Printers
  internet service
  office supplies like paper, etc.
  Aggregate testing
  Consultant services
  Overhead costs (insurance, utilities, rent, etc.)
Providing training:
  Staff time, supplies, location rental, etc.
Promotional Materials
  Advertisements, reports, websites, project signage, and promotional items
  Limited to $1,000/yr
Participation Incentives
  Paying travel costs related to education activities for applicants or QAB members
Cost Allocation Method must be used for shared expenses

## Slide 85: 3.4.2 & 3.4.3: Admin / Education Funds
The SCC is there to help you understand and follow policy
Contact the SCC with questions about eligible administrative or education expenses or appropriate cost allocation methods
Chap 3. CD Role

## Slide 86: 3.4.4: Project Funds
Project Funds
At least 80% of funds must go to projects.
Project funds are totaled by the GIS system from the information a District submits for each project
Eligible project expenses outlined in Section 3.7
Chap 3. CD Role

## Slide 87: 3.4.4: Project Funds
Project Funds
Chap 3. CD Role

## Slide 88: 3.4.5: Interest Funds
Interest Funds
ALL interest accrued on ALL categories of DGLVR funds (even admin and edu) must be spent on DGLVR projects.
DGR interest must go to DGR projects, LVR interest must go to LVR projects.
Chap 3. CD Role
Interest tracked in quarterly reporting

## Slide 89: 3.4.6 Demonstration projects
Demonstration Projects
District-funded outside of ranking system.
Showcase new technology, education site, etc.
  Only education or administrative funds can be used.
  Must follow existing Program policies: be on an eligible public road; have off ROW permissions; have environmental benefit; meet LVR traffic counts; etc.
  Must have QAB and district board Approval.
  Must have a contract, MOU, or other agreement with the road-owning entity.
  Contact Center or Commission staff before contracting a Demo project.
Chap 3. CD Role

## Slide 90: 3.4.6 Demonstration projects
Demonstration Projects
Do not use to circumvent standard training requirements and normal project agreements.
  Regular project (application, ranking) - any funds
  Demo Project – admin/edu funds only
You can do “education and outreach” efforts on any project.
Chap 3. CD Role

## Slide 91
Chap 3. CD Role
Verifying Funds
QAQC team will request itemized documentation of interest accrued and how funds for Administration, Education & Training, and Projects were utilized.
  DGR and LVR will both be checked
These funds will be cross referenced with figures entered (by the District) into the GIS system.
District will be asked to provide sufficient evidence of actual expenditures (QuickBooks, Copy of checks, invoices, etc.)
3.4 Accounting of Funds

## Slide 92: 3.4 Accounting of Funds
Chap 3. CD Role
Verifying Funds
Have documentation to back up

## Slide 93
Chap 3. CD Role
Dispersing Funds to Grant Recipients
Districts can advance up to 50% of funds to grant recipients
Up to 70% of grant can be paid on a cash-expended basis
At least 30% of grant must be retained until project completion
Conservation districts should develop individual policies regarding payment to grantees
Written schedule of payments is included in contract
3.5 Dispersing Funds to Grant Recipients

## Slide 94
JUSTIN

## Slide 95: Funny Slide
Has to be a lawyer involved…
http://www.rd.com/slideshows/funny-road-signs/

## Slide 96: 3) CD Role
3.1 CD Structure
3.2 Overview
3.3 Receiving Funds from SCC
3.4 Accounting of funds at CD
3.5 Dispersing funds to Grant Recipients
3.6 CD Educational opportunities
3.7 Program Eligibility
3.8 Administering Projects
3.9 GIS System
3.10Annual Summary Reports
Chap 3. CD Role

## Slide 97: 3.6.1 Education FOR Districts
ESM Training
Training course that covers road maintenance principals
Mandatory for district staff involved with the program
Mandatory for at least one district QAB member
Highly recommended for everyone involved in the program
Remote Trainings being held this winter
Chap 3. CD Role

## Slide 98: 3.6.1 Education FOR Districts
Admin Training (ZZZzzzzz…)
Covers administrative policies and guidance provided in the admin manual
Required for staff persons most involved with the program
http://anintrospectiveworld.blogspot.com/2012/08/sleeping-in-class.html
Chap 3. CD Role

## Slide 99: 3.6.1 Education FOR Districts
Annual Maintenance Workshop
More in depth training than ESM
ESM certified individual may attend annual workshop at least once every 5 yrs in lieu of ESM training, provided their certification is not expired.
Chap 3. CD Role

## Slide 100: 3.6.1 Education FOR Districts
Boot Camps
ESM: Program basics for new-hires, with demos of pipe installation, underdrain, DSA
Stream Crossing: In-depth trainings planned for 2022
Chap 3. CD Role

## Slide 101: 3.6.1 Education FOR Districts
Technical Assistance
Conducted primarily by Center staff
Initiated by districts
Small group training for districts and municipalities
Help with:
  Project design / layout
  Meet with applicants
  Aggregate placement
  Project implementation
  Whatever you need!
Chap 3. CD Role

## Slide 102: 3.6.1 Education FOR Districts
www.dirtandgravel.psu.edu
Chap 3. CD Role

## Slide 103: 3.6.1 Education FOR Districts
Remote Learning Center
Chap 3. CD Role

## Slide 104: 3.6.1 Education FOR Districts
Remote Learning Center
Chap 3. CD Role

## Slide 105: 3.6.1 Education FOR Districts
www.dirtandgravel.psu.edu
Chap 3. CD Role

## Slide 106: 3.6.1 Education FOR Districts
www.dirtandgravelroads.org
Chap 3. CD Role
Standard forms
Blank forms
Example/sample forms
Webinars
  Recording
  Powerpoints
Materials and Cost Calculator
GIS system

## Slide 107: Other Documentation
Other Documentation
www.dirtandgravelroads.org
Technical bulletins
Sample forms and policies
Blank forms
Aggregate guidance
GIS help
Reference material
70+ webinars and other recorded trainings
Chap 3. CD Role

## Slide 108: 3.6.2 Education BY Districts
Education by Districts for applicants:
  Participate in existing events
    Municipal Conventions
    Contractor Workshops
    Legislative Breakfasts
    Municipal Visits
  Hold new events
    Demo Days
    Program Update Sessions
    Project tours
  Promotion: press releases, signs, emails
Chap 3. CD Role
Jan 2017 Webinar
CD Education and Outreach Ideas

## Slide 109: Funny Slide
http://www.shiply.com/blog/uploaded_images/funny_road_signs_21-746380.jpg

## Slide 110: 3) CD Role
3.1 CD Structure
3.2 Overview
3.3 Receiving Funds from SCC
3.4 Accounting of funds at CD
3.5 Dispersing funds to Grant Recipients
3.6 CD Educational opportunities
3.7 Program Eligibility
3.8 Administering Projects
3.9 GIS System
3.10Annual Summary Reports
Chap 3. CD Role

## Slide 111: 3.7.1 Eligible Applicants
Eligible Applicants
Public entities that own roads
Person in charge of the project must be ESM certified to apply
Municipalities (1400+ twps, 800+ boroughs, 50+ cities)
State entities such as:
  PennDOT, Game Commission, Fish & Boat
  County and other Government entities
Federal roads and private roads are NOT eligible
  All public roads are “born” in legislation
Chap 3. CD Role

## Slide 112: 3.7.1 Eligible Applicants
Chap 3. CD Role
Eligible Applicants
Public entities that own roads
Grant recipients: 2019-2020:

## Slide 113: 3.7.1.3 Determining Road Ownership
Road Ownership
The entity that owns the “right of way” is the determining factor, not who owns the adjacent land
Contracts and payments can only be made with the entity that owns the road
Questionable situations?
  Check for liquid fuels funding
  Courthouse records
  Responsibility of the applicant to prove ownership
Chap 3. CD Role

## Slide 114: 3.7.2 Eligible Roads
Dirt and Gravel Road
  “Unbound” surfaces.
  “gradable”
Paved Low Volume Road
  Surface bound with asphalt, oil, or other binder
  Includes “tar and chip”
  500 vehicles a day or less – traffic count required
Surface Conservations
  Converting poorly constructed LVR into a DGR may utilize either LVR or DGR funding
Chap 3. CD Role

## Slide 115: 3.7.3 Eligible Projects
Eligible Projects
Focus on environmental and road improvements
Use ESM practices as described in section 1.4
  Reduce sediment
  Reduce concentrated drainage
Program focus is on long-term environmtneal and road improvements
  “routine maintenance” is not eligible for funding
    Crack sealing
    Grading roads
    Bridge repairs
Chap 3. CD Role

## Slide 116: 3.7.4 Eligible Project Expenses
Eligible Project Expenses
No program specific purchase requirements (use applicant’s established procedures for bidding and purchasing)
Records of purchases must be kept (by the grant recipient) for 7 years from project completion
Applicants can apply for the full cost of all materials, equipment, and labor
Chap 3. CD Role

## Slide 117: 3.7.4.1 Eligible Expenses - Materials.
Materials
Typical materials include pipe, stone, fabric, etc
Products with leaching potential must meet SCC standards for non-pollution. Approved products list on www.dirtandgravelroads.org.
Chap 3. CD Role

## Slide 118: 3.7.4.2 Eligible Expenses - Equipment
Equipment
Reimbursement of applicant owned equipment is eligible (@ FEMA rates)
Equipment can be rented, FEMA rates do not apply.
DGLVR funds, including project, administrative, or education, cannot be used to purchase, cost share, or maintain equipment for an applicant.
It is acceptable for a Conservation District to purchase equipment for loan/rent to applicants.
Chap 3. CD Role

## Slide 119: Funny Slide
Does this go under equipment, or labor???

## Slide 120: 3.7.3 Eligible Expenses - Labor
Labor
Reimbursement of labor and equipment operators is an eligible expense.
Labor rates may include wage and benefits.
Chap 3. CD Role

## Slide 121: 3.7.3 Eligible Expenses - Labor
Municipal Labor
Reimbursement of labor and equipment operators is an eligible expense
Labor rates may include wage and benefits.
PREVAILING WAGE: Does not apply to projects done with Municipal labor force.
Chap 3. CD Role

## Slide 122: 3.7.4.4 Contractor Costs
Contractors
Projects may be completed in whole or in part by contractors
Grant recipients use their standard bidding procedures
Districts must make payments to the grant recipient, not the contractors
PREVAILING WAGE:
Chap 3. CD Role

## Slide 123: 3.7.4.5 Prevailing Wage
PREVAILING WAGE: Projects where the estimated total project cost exceeds $25,000 (NOT $100,000) are subject to the prevailing wage act for contracted labor.
  It is the responsibility of the grant recipient to obtain the Prevailing Wage Act scale for the area and include it in any proposal to solicit bids for the contract. The Prevailing Wage scale can be obtained from the Prevailing Wage Division of the Pennsylvania Department of Labor and Industry. If the Prevailing Wage Act applies, the advertisement shall also note this fact.
Chap 3. CD Role

## Slide 124: 3.7.4.5 Prevailing Wage
PREVAILING WAGE: Projects where the estimated total project cost exceeds $25,000 (NOT $100,000) are subject to the prevailing wage act for contracted labor.
  Total Project Costs: include other grant sources in-kind material (not equipment/labor).
  Cannot “split” projects to avoid PW.
  PW does not apply to municipal labor.
  PW must be documented in project file
Chap 3. CD Role

## Slide 125: 3.7.4.2 Prevailing Wage
PREVAILING WAGE FAQ: 16 Q&As
Chap 3. CD Role

## Slide 126: 3.7.4.4 Prevailing Wage
PREVAILING WAGE FAQ: 15 Q&As
Chap 3. CD Role

## Slide 127: 3.7.4.5 Prevailing Wage
PREVAILING WAGE DGLVR Documents
Chap 3. CD Role
PW Notification Letter (F)
Required for all projects
Ensures grant recipient knows PW requirements
PW Certification (G) two pages
Required for all projects where PW applies
Required before making final payment
Attachments F and G to Contract
(Contract and attachments are in appendix C in admin manual)

## Slide 128: 3.7.4.5 Prevailing Wage
Chap 3. CD Role
  Additional Information:
  Brian Smolock, Labor Law Investigator
  PA Department of Labor and Industry
  717-787-0606
  bsmolock@pa.gov

## Slide 129: 3.7.4.6 In-Kind
In Kind Contributions
  In-Kind: materials, equipment, and labor funded by other sources, typically the applicant
  No Statewide requirement for inkind amounts
  Only contributions that meet all Program policies may be counted as in-kind contributions.
    Stream crossings, DSA, FDR are most common
Chap 3. CD Role

## Slide 130: 3.7.4.7 Engineering and Permitting Costs
Engineering, permitting, or similar consultant costs are limited to a maximum of 10% of the total contract between the District and the grant recipient.
  Example a district enters into a contract for a pipe replacement. Contract amount is $30,000, but with in-kind match, etc, the total cost is $50,000. What is the maximum amount that can be reimbursed for engineering?
Chap 3. CD Role

## Slide 131: 3.7.4.7 Engineering and Permitting Costs
Engineering, permitting, or similar consultant costs are limited to a maximum of 10% of the total contract between the District and the grant recipient.
  Example a district enters into a contract for a pipe replacement. Contract amount is $30,000, but with in-kind match, etc, the total cost is $50,000. What is the maximum amount that can be reimbursed for engineering?
  $3,000
Chap 3. CD Role

## Slide 132: Funny Slide
http://www.rd.com/slideshows/funny-road-signs/
Speaking of Engineering…

## Slide 133: 3.7.4.8 Working off the Right of way
Right-of-way:
  Publicly owned road corridor.
  Typically 33’ width (16.5’ from road Centerline) for municipal roads.
  Exceptions do apply, sometime up to 50’.
http://old.mcallen.net/landingpages/lp_engineering/roa_permits.aspx
Chap 3. CD Role

## Slide 134: 3.7.4.8 Working off the Right of way
Written permission from landowners is required when working outside the right-of-way.
Districts can use their own form, or the example provided in manual, but must use something!
Word Version Available Online
www.dirtandgravelroads.org
Chap 3. CD Role

## Slide 135: 3.7.4.8 Working off the Right of way
Working outside the right-of-way is permissible with DGLVR funds only under certain conditions:
Must be directly necessary to the successful completion of the project on a public road.
Limited in scope to cost effective practices that directly reduce road impacts
Grant recipient MUST obtain written permission before starting the project
Districts must keep a copy of written permission in the project file
Chap 3. CD Role

## Slide 136: 3.7.4.8 Working off the Right of way
  In certain situations, off-right-of-way work requires the prior written approval from the SCC before a contract can be signed:
  Where off-right-of-way work is more than 35% of the total project costs (including program funds and in-kind contributions)
  Where work extends more than 500 feet off of the right-of-way.
Chap 3. CD Role

## Slide 137: 3.7.4.8 Working off the Right of way
Landowner permission is suggested when off-right-of-way impacts are expected, even if work is done within wright-of-way.
New pipes and turnouts.
Subsurface drainage
  French mattress
Driveway issues.
Road fill jobs.
Chap 3. CD Role

## Slide 138: 3.7.4.9 Combined Funds
Program funds may be combined with other funds to pay for a project.
  Detailed accounting of which funds were spent on which portions of the project must be maintained
  Other funding sources may be used as matching funds, provided the program funds are used on eligible projects
  Must still adhere to non-pollution standards and ESM practices
Chap 3. CD Role

## Slide 139
Steve

## Slide 140: 3) CD Role
3.1 CD Structure
3.2 Overview
3.3 Receiving Funds from SCC
3.4 Accounting of funds at CD
3.5 Dispersing funds to Grant Recipients
3.6 CD Educational opportunities
3.7 Program Eligibility
3.8 Administering Projects
3.9 GIS System
3.10Annual Summary Reports
Chap 3. CD Role

## Slide 141: 3) CD Role
3.8 Administering Projects
  3.8.1 Notification to Applicants
  3.8.2 Pre-Application Site Visit
  3.8.3 Pre-Design Site Visit
  3.8.4 Receiving Grant Applications
  3.8.5 Contracting
  3.8.6 Pre-Project Logistics
  3.8.7 Project Oversight
  3.8.8 Contract Amendments
  3.8.9 Project Completion
  3.8.10 Project File Retention
Chap 3. CD Role

## Slide 142: 3.8.1 Notifying applicants
Notifying Applicants
Districts must inform all potential applicants of funding availability (equal access).
QAB equal access policy.
Chap 3. CD Role

## Slide 143: 3.8.2 Pre-Application site visit
Pre-app site visit
Districts should meet with potential applicants on site BEFORE an application is submitted
Early discussion of potential problems (permitting, funding availability, etc)
Best interest of both parties.
Look at potential landowner or off-ROW issues
Checklist available
Chap 3. CD Role

## Slide 144
Checklists & Tools
Pre-application Checklist
Pre-construction Checklist
Project Hard Files Checklist
Project Narrative
Project Timeline
NOT REQUIRED, for your benefit

## Slide 145
Checklists & Tools
Pre-application Checklist
Pre-construction Checklist
Project Hard Files Checklist
Project Narrative
Project Timeline
NOT REQUIRED, for your benefit

## Slide 146
Checklists & Tools
Pre-application Checklist
Pre-construction Checklist
Project Hard Files Checklist
Project Narrative
Project Timeline
NOT REQUIRED, for your benefit

## Slide 147
Checklists & Tools
Pre-application Checklist
Pre-construction Checklist
Project Hard Files Checklist
Project Narrative
Project Timeline
NOT REQUIRED, for your benefit

## Slide 148
Checklists & Tools
Pre-application Checklist
Pre-construction Checklist
Project Hard Files Checklist
Project Narrative
Project Timeline
NOT REQUIRED, for your benefit

## Slide 149
Checklists & Tools
Pre-application Checklist
Pre-construction Checklist
Project Hard Files Checklist
Project Narrative
Project Timeline
NOT REQUIRED, for your benefit

## Slide 150: 3.8.3 Pre-Design site visit
Pre-design site visit
If a project requires engineering
It is highly recommended that districts meet with the grant recipient and engineer on site BEFORE design work is started
Make sure the engineer understands DGLVR requirements
Early discussion of potential problems (permitting, funding availability, etc)
Best interest of both parties.
Keep in mind that engineering expenses incurred before a contract is signed are NOT eligible for reimbursement with DGLVR funds
Chap 3. CD Role

## Slide 151: 3) CD Role
3.8 Administering Projects
  3.8.1 Notification to Applicants
  3.8.2 Pre-Application Site Visit
  3.8.3 Pre-Design Site Visit
  3.8.4 Receiving Grant Applications
  3.8.5 Contracting
  3.8.6 Pre-Project Logistics
  3.8.7 Project Oversight
  3.8.8 Contract Amendments
  3.8.9 Project Completion
  3.8.10 Project File Retention
Chap 3. CD Role

## Slide 152: 3.8.4 Receiving Grant Applications 1/2
Receiving Grant Apps: Timeline
  Receive Applications
  Work with applicants to revise if needed.
  Review for completeness and accuracy.
  Completed applications get forwarded to QAB for review and ranking.
  QAB recommendations taken to District Board for action
  Contract can then be made with grant recipient.
Chap 3. CD Role

## Slide 153: 3.8.4 Receiving Grant Applications 2/2
Receiving Grant Apps
Districts may set application periods, or they may have an open application period
One page application
Districts may develop their own policy for unfunded applications
  Disapprove
  Retain
  Resubmit
Chap 3. CD Role

## Slide 154: Grant App, Work plan, Instructions
Grant app and forms used to apply to CD
Project-specific Grant Application
Optional cost summary forms
Project Sketch (back of grant app)
Instructions for all forms
Chap 3. CD Role

## Slide 155: Grant App, Work plan, Instructions
Grant Application (front)
Chap 3. CD Role
Project Sketch
(back)
Attachment A to Contract
(Contract and attachments are in appendix C in admin manual)

## Slide 156: Grant App, Work plan, Instructions
2 page “cheat sheet” for new CD hires.
Applicant Info
District Use Only Box
Project Info
Grant App - Top
Chap 3. CD Role

## Slide 157: E. Grant App, Work plan, Instructions
2 page “cheat sheet” for new CD hires.
In-Kind $
Additional Cost Sheets Available
Forms Update
Grant App - Bottom
Grant Request $

## Slide 158: Grant App, Work plan, Instructions
OPTIONAL cost details
Chap 3. CD Role
Attachment A to Contract
(Contract and attachments are in appendix C in admin manual)

## Slide 159: Grant App, Work plan, Instructions
2 page “cheat sheet” for new CD hires.
Bottom of Grant Application
Chap 3. CD Role

## Slide 160: Grant App, Work plan, Instructions
2 page “cheat sheet” for new CD hires.
Chap 3. CD Role
OPTIONAL cost details
Attachment A to Contract
(Contract and attachments are in appendix C in admin manual)

## Slide 161: Grant App, Work plan, Instructions
2 page “cheat sheet” for new CD hires.
Bottom of Grant Application
Chap 3. CD Role

## Slide 162: Grant App, Work plan, Instructions
2 page “cheat sheet” for new CD hires.
Project Sketch
(back of grant app)
Chap 3. CD Role
Attachment A to Contract
(Contract and attachments are in appendix C in admin manual)

## Slide 163: Grant App, Work plan, Instructions
2 page “cheat sheet” for new CD hires.
Chap 3. CD Role

## Slide 164: Grant App, Work plan, Instructions
Chap 3. CD Role

## Slide 165: Grant App, Work plan, Instructions
2 page “cheat sheet” for new CD hires.
Grant App Instructions, Sample Sketch
Chap 3. CD Role
Attachment A to Contract
(Contract and attachments are in appendix C in admin manual)

## Slide 166: E. Grant App, Work plan, Instructions
Grant forms available online
  With or without instructions
Chap 3. CD Role

## Slide 167: Funny Slide
http://www.shiply.com/blog/uploaded_images/funny_road_signs_21-746380.jpg
No Thanks.

## Slide 168: 3) CD Role
3.8 Administering Projects
  3.8.1 Notification to Applicants
  3.8.2 Pre-Application Site Visit
  3.8.3 Pre-Design Site Visit
  3.8.4 Receiving Grant Applications
  3.8.5 Contracting
  3.8.6 Pre-Project Logistics
  3.8.7 Project Oversight
  3.8.8 Contract Amendments
  3.8.9 Project Completion
  3.8.10 Project File Retention
Chap 3. CD Role

## Slide 169
ROY

## Slide 170: 3.8.5 Contracting
Contracting
Contract must be in place before anything happens
  No fund advances can take place without a contract
  No work can begin without a contract
  No expenses, such as engineering costs, can be incurred before a contract is signed
Chap 3. CD Role

## Slide 171: Contract
2 page “cheat sheet” for new CD hires.
Grant App Instructions, Sample Sketch
Appendix C
in manual – with attachments
Chap 3. CD Role

## Slide 172: Contract
2-page contract between CD and grantee
Other documents attached to contract:
Chap 3. CD Role
Appendix C
in manual – with attachments

## Slide 173: Contract
2-page contract between CD and grantee
CDs can add provisions to contract
  Need to be approved by your solicitor.
  Need to notify SCC.
Chap 3. CD Role

## Slide 174: Contract
Cancelling a contract
If a contract cannot be completed in a reasonable timeframe (2+ years), the district should consider closing out or canceling the contract.
Districts who maintain open contracts for multiple years may see reduced allocations in future years at the discretion of the State Conservation Commission.
Chap 3. CD Role

## Slide 175: Schedule of Payments
50% max
30% min
Chap 3. CD Role
Available Online
www.dirtandgravelroads.org
NEW: Can Generate Automatically in GIS

## Slide 176: Contract Amendment
If needed, a simple one-page amendment form can be used to:
  increase contract by up to 20% (total of original contract)***change proposed
  extend completion date
  Increase both funds and time
Appendix D
in manual
Chap 3. CD Role

## Slide 177: Contract Amendment
Limited to 20% of contract
Can be used to extend completion date.
Appendix D
in manual
Chap 3. CD Role

## Slide 178: Contract Amendment
Can now be used to extend completion date.
Amendment Instructions
Appendix D
in manual
Chap 3. CD Role

## Slide 179: Contract
2-page contract between CD and grantee
Other documents attached to contract:
Chap 3. CD Role
GIS now prints out entire application packet with all attachments except Grant App / Workplan
NEW: Can Generate Automatically in GIS

## Slide 180: 3) CD Role
3.8 Administering Projects
  3.8.1 Notification to Applicants
  3.8.2 Pre-Application Site Visit
  3.8.3 Pre-Design Site Visit
  3.8.4 Receiving Grant Applications
  3.8.5 Contracting
  3.8.6 Pre-Project Logistics
  3.8.7 Project Oversight
  3.8.8 Contract Amendments
  3.8.9 Project Completion
  3.8.10 Project File Retention
Chap 3. CD Role

## Slide 181: 3.8.6 Pre-project logistics
Pre project logistics
Permits, Pa 1-call
  It is the responsibility of the grant recipient to insure that all necessary permits are obtained and any other pre-project requirements are met (1-call, PNDI, etc)
  It is the responsibility of the district to verify that permits have been obtained before work can begin on the portion of the project that requires a permit.
Chap 3. CD Role

## Slide 182: 3.8.6 Pre-project logistics
Pre project logistics
Pre-project meeting (separate from pre-application meeting)
  Grant recipients MUST notify the conservation district before beginning work on a project.
  The amount of notice is spelled out in the contract with the district.
  Contractors and sub-contractors are strongly encouraged to attend.
  Notify Center of planned DSA placements.
  Checklist available
Chap 3. CD Role

## Slide 183: 3) CD Role
3.8 Administering Projects
  3.8.1 Notification to Applicants
  3.8.2 Pre-Application Site Visit
  3.8.3 Pre-Design Site Visit
  3.8.4 Receiving Grant Applications
  3.8.5 Contracting
  3.8.6 Pre-Project Logistics
  3.8.7 Project Oversight
  3.8.8 Contract Amendments
  3.8.9 Project Completion
  3.8.10 Project File Retention
Chap 3. CD Role

## Slide 184: 3.8.7 Project Oversight
Project Oversight
District must ensure that project work is performed in accordance with contract and attachments, including subcontractors.
    Stay involved
    Have an on-site presence
    Pay attention
    Call Center/SCC for help if needed
    No excuses!
When it comes to project oversight, remember…
Chap 3. CD Role

## Slide 185: 3.8.7 Project Oversight
“You get what you inspect, not what you expect”
more involvement = better projects
Chap 3. CD Role

## Slide 186: 3.8.7 Project Oversight
Project Oversight
Make sure you are on site:
  First day(s) of project work
  When project moves to a new phase or practice
  When critical practices or practices new to the applicant are being installed
  For regular check-ins
Chap 3. CD Role

## Slide 187: 3.8.7 Project Oversight
Project Oversight
“The twp wanted to do it that way” is not an excuse
The CD holds the purse strings
  Ensure work is done properly
  Require remediations where necessary
  Don’t pay for subpar work
Chap 3. CD Role

## Slide 188: Funny Slide

## Slide 189: 3) CD Role
3.8 Administering Projects
  3.8.1 Notification to Applicants
  3.8.2 Pre-Application Site Visit
  3.8.3 Pre-Design Site Visit
  3.8.4 Receiving Grant Applications
  3.8.5 Contracting
  3.8.6 Pre-Project Logistics
  3.8.7 Project Oversight
  3.8.8 Contract Amendments
  3.8.9 Project Completion
  3.8.10 Project File Retention
Chap 3. CD Role

## Slide 190: 3.8.9 Project Completion
Project Completion Report
Closeout summary of individual project
Encourage joint CD/grantee completion at final inspection.
  Summarizes funding
  Summarizes work
  Signed by CD and grantee
Must be signed and retained with project files.
Chap 3. CD Role

## Slide 191: 3.8.9 Project Completion
Financial Summary
Project Info
ESM Practice Summary
Notes and Signatures
Appendix G
in manual
Chap 3. CD Role
Expanded to front and back

## Slide 192: 3.8.9 Project Completion
Front Top
Financial Summary
Appendix G
in manual
Chap 3. CD Role

## Slide 193: 3.8.9 Project Completion
Front Bottom
Space for notes
CD and Grantee Signatures
Appendix G
in manual
Chap 3. CD Role

## Slide 194: 3.8.9 Project Completion
Back Top
Chap 3. CD Role
Appendix G
in manual

## Slide 195: 3.8.9 Project Completion
Back Bottom
Chap 3. CD Role

## Slide 196: 3.8.9 Project Completion
Project Completion Report Instructions
Appendix G
in manual
Chap 3. CD Role

## Slide 197
Program Forms Update Webinar Recorded 12/17/14
Recording and PowerPoint available online
www.dirtandgravelroads.org

## Slide 198: 3) CD Role
3.8 Administering Projects
  3.8.1 Notification to Applicants
  3.8.2 Pre-Application Site Visit
  3.8.3 Pre-Design Site Visit
  3.8.4 Receiving Grant Applications
  3.8.5 Contracting
  3.8.6 Pre-Project Logistics
  3.8.7 Project Oversight
  3.8.8 Contract Amendments
  3.8.9 Project Completion
  3.8.10 Project File Retention
Chap 3. CD Role

## Slide 199: 3.8.10 Project File Retention
All records relating to the Program must be kept for a minimum of 7 years from the date of final payment on a project
  see “Hard File” Project Checklist for paperwork required to be in hard file
  It is recommended to keep additional relevant documentation beyond the minimum required to be in the hard file
    Communications with project participants, photos, bid documents if applicable, etc.
Chap 3. CD Role

## Slide 200
STEVE

## Slide 201: 3) CD Role
3.1 CD Structure
3.2 Overview
3.3 Receiving Funds from SCC
3.4 Accounting of funds at CD
3.5 Dispersing funds to Grant Recipients
3.6 CD Educational opportunities
3.7 Program Eligibility
3.8 Administering Projects
3.9 GIS System
3.10Annual Summary Reports
Chap 3. CD Role

## Slide 202: 3.9 GIS reporting
GIS reporting
CDs use customized GIS system to track all project location, deliverables and spending.
Use system to generate quarterly reports to SCC.
Chap 3. CD Role

## Slide 203: 3.9 GIS reporting
GIS Reporting
ALL Program reporting done in GIS
Please attend a GIS training if you are responsible for record keeping and reporting for Program.
District Managers have to take abbreviated GIS training
Chap 3. CD Role

## Slide 204: 3.9 GIS reporting
Annual Summary Reports
Chap 3. CD Role

## Slide 205: Funny Slide
This place has to be in California...
http://media-cache-cd0.pinimg.com/736x/4d/b5/ff/4db5ff34b780ec0332c261fa91954030.jpg

## Slide 206
Justin

## Slide 207: Administrative Manual
Introduction
SCC Role
Conservation District Role
Quality Assurance Board
Applicant Role
Center for Dirt and Gravel Roads
Additional Policies
Permits and Other Requirements
Appendices

## Slide 208: 4.0 Quality Assurance Board
Quality Assurance Board -§ 9106, (E)
Within the conservation district a Quality Assurance Board shall be impaneled to establish and administer the grant program. The four-member QAB is to be comprised of a nonvoting chairman appointed by the conservation district directors and one local representative appointed by each of the following entities:
(1) The Federal Natural Resource Conservation Service
(2) The Pennsylvania Fish and Boat Commission
(3) The county conservation district
If circumstances require, the chairman may vote to decide a tie vote.
Chap 4. QAB Role

## Slide 209: 4.0 Quality Assurance Board
Quality Assurance Board Why?
Chap 4. QAB Role

## Slide 210: 4.0 Quality Assurance Board
Quality Assurance Board Why?
Local Involvement and Control
NRCS – Federal: conservation and erosion
PAFBC – State: aquatics and hydrology
District – County: conservation multi-discipline
Who knows best for the County?
People in the County!
Chap 4. QAB Role

## Slide 211: 4.0 Quality Assurance Board
Quality Assurance Board
Local control within guidelines established by the commission.
QAB’s purpose is to advise and assist the conservation district board.
  QAB is advisory only
  District Board has the final say
Chap 4. QAB Role

## Slide 212: 4.1 QAB Composition
Composition of the QAB is established by law:
  Only 4 members
    Non-voting chair appointed by district board
    One voting member appointed by the district board
    One voting member appointed by Fish and Boat commission
    One voting member appointed by NRCS
  Chairman may only vote to decide a tie
  Voting members appointed by the agencies do not have to be employees
  All QAB members are strongly encouraged to take ESM training
    At least one district member must take ESM training
  QAB can have as many advisors as they deem necessary, but advisors are non voting
Chap 4. QAB Role

## Slide 213: Structure and Purpose
NRCS and PAFBC (not CD) designate their QAB appointees
Does not have to be NRCS/PAFBC employee.
Can also designate an alternate.
Should have appointment in writing
Sample appointment letter:
Chap 4. QAB Role

## Slide 214: Structure and Purpose
Sample appointment letter:
  Voting members appointed by the agencies do not have to be employees
Word Version Available online
Chap 4. QAB Role

## Slide 215: 4.2 QAB Meetings
QAB Meetings
On a regular schedule or as needed
Common action items at a QAB:
  Review grant applications
  Recommend projects for funding to the district board
  Review completed projects
  Recommend local policies to district board
At least 2 of the 3 voting members (quorum) on any recommendations to the district board
Chap 4. QAB Role

## Slide 216: 4.2 QAB Meetings
QAB Meetings must be Sunshined
The Pennsylvania Sunshine Act requires all public agencies to take all official actions and conduct all deliberations leading up to official actions at public meetings. The Act covers all such actions by municipal governing bodies, committees of these governing bodies and municipal boards and commissions.
-Open Meetings, the Sunshine Act (Pennsylvania)
Chap 4. QAB Role

## Slide 217: 4.2 QAB Meetings
QAB Meetings
Regular meetings must follow sunshine act requirements.
Must have quorum of voting members (2 of three voting members).
Meeting minutes must be kept.
QAB chairmain may only vote to break a tie
Chap 4. QAB Role

## Slide 218: 4.3 QAB role in projects
4.3.1 QAB Role: Project Ranking
QAB members should become familiar with applicant’s worksites:
  Site visits as a group
  Site visits individually
  Photo tour from District staff
  Paper application review only
  Throw darts at “application dartboard”
Best option
Not recommended
Chap 4. QAB Role

## Slide 219: 4.3 QAB role in projects
4.3.1 QAB Role: Project Ranking
Each County must have written Project Ranking Criteria
  Based on local priorities.
  Can have separate D&G and LVR or combined.
  Must provide for equal access.
  Example template available on Center’s website.
Chap 4. QAB Role

## Slide 220: 4.3 QAB role in projects
Application Validation
Problem
Solution
Misc
Other thoughts
Ranking Criteria Webinar Recorded 12/11/14
Recording and PowerPoint available online
www.dirtandgravelroads.org
Chap 4. QAB Role

## Slide 221: 4.3 QAB role in projects
4.3.2 QAB Role: Funding Recommendations
QAB makes funding recommendations based on the ranking criteria it establishes
District board then considers QAB recommendations
When the district board approves an application, district staff may then develop and secure a contract.
Chap 4. QAB Role

## Slide 222: 4.3 QAB role in projects
4.3.3 QAB Role: Project Implementation
After contract is secured, district staff is responsible for project administration, oversight, and inspection.
Future funding decisions for the project may be made by the board with minimal QAB involvement.
  i.e. District board could approve a contract amendment without QAB involvement
Chap 4. QAB Role

## Slide 223: 4.4 QAB Role in Policy
QAB Role in Policy
Developing local policy is a major function of the QAB:
QABs develop policy
District board adopts policy
Chap 4. QAB Role

## Slide 224: 4.4.1 Required Policies
Required Local Policies
Equal Access
Conflict of Interest
Project Ranking
Incentives for training
Non-pollution standards
Chap 4. QAB Role

## Slide 225: 4.4.2 Optional Local Policies
Optional Local Policies
QAB can recommend policies for use within County Program.
Can be “more stringent” than Statewide policy.
Cannot conflict with Statewide policy.
Examples:
  Deadlines for applications
  Limiting use of DSA
  Ongoing maintenance requirements
Chap 4. QAB Role

## Slide 226: 4.4 QAB Role in Policy
Individual County pages have contact info and policies
http://www.dirtandgravel.psu.edu/pa-program-resources/conservation-districts
Chap 4. QAB Role

## Slide 227: Funny Slide
https://www.flickr.com/photos/halfbyte/2649002573

## Slide 228: Administrative Manual
Introduction
SCC Role
Conservation District Role
Quality Assurance Board
Applicant Role
Center for Dirt and Gravel Roads
Additional Policies
Permits and Other Requirements
Appendices

## Slide 229: 5 Applicant Role
5. Applicant Role
Designed as standalone section you can copy and give to new potential applicants.
Most information is repetitive from SCC and District section, just written with applicants in mind.
Chap 5. Applicants

## Slide 230
Steve

## Slide 231: Administrative Manual
Introduction
SCC Role
Conservation District Role
Quality Assurance Board
Applicant Role
Center for Dirt and Gravel Roads
Additional Policies
Permits and Other Requirements
Appendices

## Slide 232: Center Role
Dirt and Gravel Road PROGRAM
Funding Support
Guidance
Education
2 day ESM training
Annual Workshops
Demonstration Days
Outreach
- Technical Documentation
- Website
Newsletter
Interagency cooperation
Program Support
Advisory Groups
Technical Assistance to Districts
Quality Assurance effort
Geographic Information Systems
Make Policy
“Administer” Program
QAQC
Coordinate with legislatures and other agencies
Chap 6. CDGRS

## Slide 233: Center Role
Dirt and Gravel Road PROGRAM
Trainings
Technical Assistance
Outreach
GIS/Reporting
General Questions
Policy
Legal
Allocation/replenishment
QAQC
General Questions
Got a Question? Who to ask:
Chap 6. CDGRS

## Slide 234: Administrative Manual
Introduction
SCC Role
Conservation District Role
Quality Assurance Board
Applicant Role
Center for Dirt and Gravel Roads
Additional Policies
Permits and Other Requirements
Appendices

## Slide 235: 7 Additional Program Policies
Some policies that don’t necessarily apply to every project:
7.1 Stream Crossing Replacement Policy
7.2 Driving Surface Aggregate
7.3 Full Depth Reclamation
7.4 LVR Policies
7.5 Traffic Counts
Chap 7. Add. Policies

## Slide 236: 7.1 Stream Crossings
Policy for replacing culverts and bridges.
Applies to both D&G and LVR projects.
Limits replacements to areas where structure is causing problem with stream.
  Existing structures must be undersized and causing stream instabilities.
  New structures must be sized to properly accommodate stream flow, bed load, and aquatic organisms.
Chap 7. Add. Policies

## Slide 237: 7.1 Stream Crossings
Undersized Structures cause stream instability
Gravel deposition upstream (constant “cleaning”)
“Firehose effect” erosion downstream
Often barriers to aquatic life
-Trout Unlimited
Chap 7. Add. Policies

## Slide 238: 7.1 Stream Crossings
Bankfull Width: Width of channel at bankfull flow: typically when water begins to access floodplain and characterized by a 1-2 year event.
BANKFULL
WIDTH
Chap 7. Add. Policies

## Slide 239: 7.1 Stream Crossings
In order to be eligible for replacement, EXISTING structures must:
1. Have a structure to bankfull width ratio of 75% or less.
2. Show signs of streambank erosion.
3. Show signs of streambed erosion/aggradation.
Stream crossings OVER 12.5 ft2 opening (4’ diameter)
Chap 7. Add. Policies

## Slide 240: 7.1 Stream Crossings
In order to be eligible for replacement, EXISTING structures must:
1. Have a structure to bankfull width ratio of 75 % or less.
2. Show signs of streambank erosion.
3. Show signs of streambed erosion/aggradation.
The NEW REPLACEMENT structure must (all four):
1. Have a structure width at least equal to bankfull width (100% ratio).
2. Be properly aligned with the channel.
3. Consider additional floodplain connectivity when possible.
4. Be designed and constructed to accommodate the passage of aquatic organisms through the structure.
Stream crossings OVER 12.5 ft2 opening (4’diameter)
Chap 7. Add. Policies

## Slide 241: 7.1 Stream Crossings
In order to be eligible for replacement, EXISTING structures must:
1. Have a structure to bankfull width ratio of 75% or less.
2. Show signs of streambank erosion.
3. Show signs of streambed erosion/aggradation.
The NEW REPLACEMENT structure must (all four):
1. Have a structure width at least equal to bankfull width (100% ratio).
2. Be properly aligned with the channel.
3. Consider additional floodplain connectivity when possible.
4. Be designed and constructed to accommodate the passage of aquatic organisms through the structure.
Stream crossings UNDER 12.5 ft2 opening (4’ diameter)
Chap 7. Add. Policies

## Slide 242: 7.1 Stream Crossings
Where does stream crossing policy apply?
Applies to situations where streams, including intermittent channels, with identified bed and banks are flowing into the road or the uphill ditch.
Chap 7. Add. Policies

## Slide 243: 7.1 Stream Crossings
Policy for replacing culverts and bridges.
  Can always do work on road and stream around bridge.
  Bridge or culvert maintenance is not an eligible expense.
Chap 7. Add. Policies

## Slide 244: 7.1 Stream Crossings
Multiple pipes
  Existing multiple pipes are automatically eligible for replacement
  Installation of new multiple pipe structures is NOT permitted with Program funds
  Must be replaced with a single opening structure of at least bankfull width.
Chap 7. Add. Policies

## Slide 245: 7.1 Stream Crossings
Round pipes
  No new round pipes over 36”.
  Difficult or impossible to maintain streambed
  Still restricts flow since bankfull width is halfway up pipe
Chap 7. Add. Policies

## Slide 246: 7.1 Stream Crossings
Site Info
Site Evaluation: width considerations
Site Evaluation: erosion considerations
Eligibility Determination
Details in manual, and recorded Webinar.
Photo documentation
Recommended!
Appendix E
in manual
Chap 7. Add. Policies

## Slide 247: 7.1 Stream Crossings
CDs are required to notify SCC of planned stream crossing replacement before signing a contract
  Access notification by logging into CDGS website:
Chap 7. Add. Policies

## Slide 248: 7.1 Stream Crossings
Stream Crossing Resources
Chap 7. Add. Policies

## Slide 249: 7.1 Stream Crossings
Stream Crossing Resources
Recorded Stream Crossing Boot Camp presentations
Chap 7. Add. Policies

## Slide 250: Funny Slide
Not eligible…

## Slide 251
Sherri

## Slide 252: 7 Additional Program Policies
Some policies that don’t necessarily apply to every project:
7.1 Stream Crossing Replacement Policy
7.2 Driving Surface Aggregate
7.3 Full Depth Reclamation
7.4 LVR Policies
7.5 Traffic Counts
Chap 7. Add. Policies

## Slide 253: Funny Slide
https://en.thefunpost.com/40-funny-things-we-found-on-the-road

## Slide 254: 7.2 Driving Surface Aggregate
Driving Surface Aggregate
Specific mixture of stone designed as a wearing course for unpaved roads.
Chap 7. Add. Policies

## Slide 255: 7.2 Driving Surface Aggregate
Driving Surface Aggregate
Only approved aggregate for surfacing unpaved roads with DGLVR funds
  Aggregate is not a project requirement
  Other aggregates may be used to cap fill projects (>1’ depth)
All drainage and road base issues must be addressed before DSA is paid for/placed with DGLVR funds
DSA placement Season April 1 – Sep 30.
Chap 7. Add. Policies

## Slide 256: 7.2 Driving Surface Aggregate
DSA Details and Resources at www.dirtandgravelroads.org
Chap 7. Add. Policies

## Slide 257: 7.2 Driving Surface Aggregate
DSA Resources: DSA Handbook
Chap 7. Add. Policies

## Slide 258: 7.2 Driving Surface Aggregate
DSA is major Program expense
Center’s “DSA Clearinghouse” designed to improve aggregate and job quality.
Chap 7. Add. Policies

## Slide 259: 7.2 Driving Surface Aggregate
What conservation districts must do:
  1. Ensure DSA is tested by independent lab and meets specification
    If a CD would like the CDGRS to do this:
      contact CDGRS once the DSA supplier is chosen and at least 30 days before proposed placement date
      Fill out the DSA Notification Form on the CDGRS website and email to CDGRS
      Keep test results in project file
Chap 7. Add. Policies

## Slide 260: 7.2 Driving Surface Aggregate
Chap 7. Add. Policies

## Slide 261: 7.2 Driving Surface Aggregate
What conservation districts must do:
  2. Collect DSA Certification Form from first load delivered to the work site
    Needs to match pre-construction testing
Chap 7. Add. Policies

## Slide 262: 7.2 Driving Surface Aggregate
What conservation districts must do:
  2. Collect DSA Certification Form from first load delivered to the work site
    Needs to match pre-construction testing
Chap 7. Add. Policies

## Slide 263: 7.2 Driving Surface Aggregate
What conservation districts must do:
  3. Ensure the DSA placement meets DGLVR Program requirements
    See CDGRS Website and DSA Handbook for additional guidance
    DSA Technical Bulletin 
Chap 7. Add. Policies

## Slide 264: 7.2 Driving Surface Aggregate
What Center will do varies case-by case
“DSA Clearinghouse”
  If you are having the Center test DSA, notify 30 days before placement
  If you are testing DSA, let the Center know and share test results
Normal tech assists
  Help planning projects
  Help inspecting placements
  Help troubleshoot if you have questions
  Don’t hesitate to reach out
Chap 7. Add. Policies

## Slide 265: 7 Additional Program Policies
Some policies that don’t necessarily apply to every project:
7.1 Stream Crossing Replacement Policy
7.2 Driving Surface Aggregate
7.3 Full Depth Reclamation
7.4 LVR Policies
7.5 Traffic Counts
Chap 7. Add. Policies

## Slide 266: 7.4 Full Depth Reclamation
Full Depth Reclamation
  FDR is a major rehabilitation technique in which the full depth (minimum 6") of the surface and predetermined portion of the underlying base is uniformly pulverized and blended to provide a stronger, homogeneous road base
Chap 7. Add. Policies

## Slide 267: 7.4 Full Depth Reclamation
Full Depth Reclamation
  Shallow surface grinds for the purpose of road resurfacing are not considered FDR projects.
  FDR is a base stabilization technique and does not provide a final driving surface.
  FDR is an eligible expense in the DGLVR Program, at the discretion of individual Conservation Districts, for use on paved Low Volume Road (LVR) projects.
  FDR is not an eligible expense on unpaved roads
Chap 7. Add. Policies

## Slide 268: 7.4 Full Depth Reclamation
Full Depth Reclamation
The Center must be made aware of any proposed FDR project before a contract is signed.
FDR must follow specifications in PennDOT Publication 447 (Approved Projects for Lower Volume Local Roads)
The mix design for FDR projects must be determined by an independent third-party.
Any additives or binding agents used in chemical stabilization must be on the Program’s “Approved Products” list (detailed on the Center’s website)
Chap 7. Add. Policies

## Slide 269: 7 Additional Program Policies
Some policies that don’t necessarily apply to every project:
7.1 Stream Crossing Replacement Policy
7.2 Driving Surface Aggregate
7.3 Full Depth Reclamation
7.4 LVR Policies
7.5 Traffic Counts
Chap 7. Add. Policies

## Slide 270: 7.4 Low Volume Road Issues
Low Volume Road (LVR) Issues
Paved or sealed with <500 vehicles per day.
  Note “tar and chip” or “chip-sealed” = paved
  More on traffic counts in a minute
Chap 7. Add. Policies

## Slide 271: 7.4.1 LVR Project Focus
LVR Project Focus
ESM Principals
Benefit to both road and environment
Focus on long term improvements
  Not for routine maintenance such as cleaning inlets, street sweeping, etc.
  Not for neglected maintenance with no road improvements
  Must provide a long-term benefit to the road and to the environment
Chap 7. Add. Policies

## Slide 272: 7.4.2 LVR Project Guidelines
Paying for re-paving
Drainage issues must be addressed first
Base instability issues must be addressed first
Other necessary ESM principals must be addressed first (Bank stability, road entrenchment, etc.)
At discretion of individual CDs if and to what extent you will pay for paving.
Chap 7. Add. Policies

## Slide 273: Funny Slide
http://www.pinterest.com/pin/569072102885936345/
For example, paying for patchwork only…

## Slide 274: 7.4.2 LVR Project Guidelines
Paving Gravel Roads:
Program funds may not be used to convert unpaved roads to paved
If you have steep or high traffic roads that would benefit from being sealed, contact SCC for potential pilot project.
Chap 7. Add. Policies

## Slide 275: 7.4.2 LVR Project Guidelines
Reclaiming paved roads
Districts, at their discretion, may fund a project to convert a paved road back to D&G.
Either funding source may be used
Chap 7. Add. Policies

## Slide 276: 7.4.4 LVRs in Urban areas
Projects in Urban Areas
Many ESM practices that work on DGR Projects will work on rural LVRs, but there will be some new and innovative ideas for urban areas
Chap 7. Add. Policies

## Slide 277: 7.4.4 LVRs in Urban areas
Projects in Urban Areas
Many ESM practices that work on DGR Projects will work on rural LVRs, but there will be some new and innovative ideas for urban areas
Please contact the Center when you are working on new and innovative projects for Urban areas
Projects must strike a balance between environmental improvements and road improvements
Chap 7. Add. Policies

## Slide 278: 7 Additional Program Policies
Some policies that don’t necessarily apply to every project:
7.1 Stream Crossing Replacement Policy
7.2 Driving Surface Aggregate
7.3 Full Depth Reclamation
7.4 LVR Policies
7.5 Traffic Counts
Chap 7. Add. Policies

## Slide 279: 7.5 Traffic Counts on LVRs
DGLVR Law:
“ To fund safe, efficient, and environmentally sound maintenance of sections of low volume roads that are sealed or paved with an average daily traffic count of 500 vehicles or less.”
(Unpaved road do not need traffic counts!)
Chap 7. Add. Policies

## Slide 280: 7.5 Traffic Counts on LVRs
Responsibility
Applicant is responsible for providing traffic counts before a contract can be signed.
Conservation District is responsible for verifying that a count exists, and that the count meets the criteria established in state and local policy.
Chap 7. Add. Policies

## Slide 281: 7.5 Traffic Counts on LVRs
Traffic Count Methods
Use existing data.
Level 1 count (2 hour).
Level 2 count (24 hour).
This policy sets the minimum statewide Program standard. Your County can enact stricter count standards.
Chap 7. Add. Policies

## Slide 282: 7.5 Traffic Counts on LVRs
Existing Data
< 500
Chap 7. Add. Policies
600
300
250
250
2000
150
99/220/322
P. Matilda
“skytop”
St. College
200
850

## Slide 283: 7.5 Traffic Counts on LVRs
Existing Data
Chap 7. Add. Policies
600
300
250
250
2000
150
99/220/322
P. Matilda
“skytop”
St. College
200
850

## Slide 284: 7.5 Traffic Counts on LVRs
Existing Data
Chap 7. Add. Policies
600
300
250
250
2000
150
99/220/322
P. Matilda
“skytop”
St. College
<500
200
???
>500
850

## Slide 285: 7.5 Traffic Counts on LVRs
Level 1 Counts
2-hour Manual, video, or counter.
Seasonal, day of week, and time constraints.
Provides an overestimate, so may not necessarily eliminate a site.
(March 1 through Thanksgiving)
Chap 7. Add. Policies

## Slide 286: 7.5 Traffic Counts on LVRs
Level 2 Counts
24-hour automatic counter.
Seasonal, day of week, and time constraints.
~$100-$300 each contracted
(March 1 through Thanksgiving)
Chap 7. Add. Policies

## Slide 287
Traffic Count Validation Form:
  Standard form
  Keep with project files.
Road Information
Use Existing Traffic Data
Level 1 Count
Level 2 Count
Validation
Appendix F
in manual

## Slide 288: 7.5 Traffic Counts on LVRs
Conservation Districts may, at their discretion, use administrative and education funding to facilitate or support traffic counts for applicants.
Buying and loaning counters.
Paying for third party counts.
Districts should ensure that all potential applicants have equal access to any traffic count facilitation measures they may employ.
Chap 7. Add. Policies

## Slide 289
ROY

## Slide 290: Administrative Manual
Introduction
SCC Role
Conservation District Role
Quality Assurance Board
Applicant Role
Center for Dirt and Gravel Roads
Additional Policies
Permits and Other Requirements
Appendices

## Slide 291: Funny Slide
http://www.shiply.com/blog/uploaded_images
As clear as the permit process…
http://www.shiply.com/blog/uploaded_images/funny_road_signs_21-746380.jpg

## Slide 292: 8 Permits
All necessary permits must be obtained before work can begin on the portion of the project requiring a permit.
Can for example, do drainage work while waiting on a permit to replace stream crossing.
Chap 8. Permits

## Slide 293: 8 Permits
DEP GP11 Clarification Memo
Streamlined reviews
Crossing realignments
Raising road elevation
More…
Chap 8. Permits
April 2, 2020 Webinar

## Slide 294: Administrative Manual
Introduction
SCC Role
Conservation District Role
Quality Assurance Board
Applicant Role
Center for Dirt and Gravel Roads
Additional Policies
Permits and Other Requirements
Appendices

## Slide 295
Program Forms Update Webinar Recorded 12/17/14
Recording and PowerPoint available online
www.dirtandgravelroads.org

## Slide 296: Funny Slide
http://www.demoties.com/wp-content/uploads/2011/10/Road-signs-Demotivational-poster.jpg

## Slide 297: Contact Info
Trainings
Technical Assistance
Outreach
GIS/Reporting
General Questions
Policy
Legal
Allocation/replenishment
QAQC
General Questions
Have a Question? Who to ask:
Roy Richardson
  PROGRAM Coordinator
  State Conservation Commission
  Pa Department of Agriculture
  rrichardso@pa.gov
  717-787-2013
www.dirtandgravelroads.org
Steve Bloser
  CENTER Director
  PSU Center for Dirt and Gravel Roads
  smb201@psu.edu
  814-865-5355