## Slide 1
CDGRS
Steve Bloser
smb201@psu.edu
SCC
Roy Richardson
rrichardso@ps.gov
Justin Challenger
jchallenge@pa.gov
Sherri Law
shlaw@pa.gov
2021 Annual Summary Report
Dirt Gravel and Low Volume Road Program
WEBINAR
3/24/22
Starts 9am
If you are reading this, then you are successfully seeing the webinar video. Webinar audio should be automatic through your computer (or click “join audio”), and options can be accessed in the “audio options” button on the bottom left. If your computer audio is not working, you can listen on your phone by dialing 646-876-9923.

## Slide 2
Purpose
Stop, step back, and look at the “Big Picture” Program overview of spending and deliverables
Summarize 2021 Program Status

## Slide 3
2021 Annual Summary Report
Annual Report: Financial
Annual Report: Deliverables
CD Financial Status
CD Allocation Eligibility

## Slide 4
Annual Summary Report: Financial
319 Projects Completed
  Down from 386 in 2020
  455/yr past 5-year average
www.dirtandgravelroads.org
Note:
2019: spending push at end of 5-year agreement
2020 and 2021: COVID impacts
Dirt and Gravel
Paved Low-Volume
ASR data as of 12/31/2021
Completed based on closeout date:
Does not include partial payment on active contracts

## Slide 5
Annual Summary Report: Financial
$18.1 M Spent on Completed Projects
  Down from $22.9M in 2020
  $23.2M past 5-year average
www.dirtandgravelroads.org
Dirt and Gravel
Paved Low-Volume
ASR data as of 12/31/2021
Note:
2019: spending push at end of 5-year agreement
2020 and 2021: COVID impacts
Completed based on closeout date:
Does not include partial payment on active contracts

## Slide 6
Annual Summary Report: Financial
$18.1 M Spent on Completed Projects
  Down from $22.9M in 2020
  $23.2M past 5-year average
  Where should spending be?
www.dirtandgravelroads.org
Dirt and Gravel
Paved Low-Volume
ASR data as of 12/31/2021
Completed based on closeout date:
Does not include partial payment on active contracts
Likely Spending Equilibrium

## Slide 7
Annual Summary Report: Financial
$18.1 M Spent on Completed Projects
  Down from $22.9M in 2020
  $23.2M past 5-year average
In Addition, as of 3/22/2022:
  89 contracts reported complete so far in 2022 for $6.2M
www.dirtandgravelroads.org
ASR data as of 12/31/2021
Completed based on closeout date:
Does not include partial payment on active contracts

## Slide 8
Annual Summary Report: Financial
$18.1 M Spent on Completed Projects
  Down from $22.9M in 2020
  $23.2M past 5-year average
In Addition, as of 3/22/2022:
  89 contracts reported complete so far in 2022 for $6.2M
  410 current contacts totaling $33.3M
    $12M advanced on those contracts
    $21.3M encumbered on those contracts
www.dirtandgravelroads.org
ASR data as of 12/31/2021

## Slide 9
Annual Summary Report: Financial
In-Kind: goods or services incurred by participant but not reimbursed through DGLVR funds
$6.2M In-Kind Spent on Completed Projects
  Down from $7.7M in 2020
  $8.5M past 5-year average
35% In-Kind per Project Dollar
  Compared to 34% in 2020
  37% past 5-year average
www.dirtandgravelroads.org
Dirt and Gravel
Paved Low-Volume
ASR data as of 12/31/2021
Dirt and Gravel
Paved Low-Volume

## Slide 10
Annual Summary Report: Financial
Average Project Size:
Average per completed contract:
  $57K in 2021 (DGLVR funds only)
  $76K in 2021 (including in-kind)
Steadily rising since 2014 increase:
  Larger scale projects
  More complex and costly projects
  Increase in material cost
www.dirtandgravelroads.org
Dirt and Gravel
Paved Low-Volume
ASR data as of 12/31/2021
Dirt and Gravel
Paved Low-Volume

## Slide 11
Annual Summary Report: Financial
Admin / Education Spending by CDs
Administration
  10% maximum Allowable
  8.0% in 2021
  7.5% over 5-year average
Education
  10% maximum Allowable
  2.5% in 2021
  3.2% over 5-year average
www.dirtandgravelroads.org
ASR data as of 12/31/2021
CD administration
CD education
10% limit for each
10% limit for each
CD administration
CD education

## Slide 12
Annual Summary Report: Financial
Financial Summary
319 sites completed in 2021 with $18.1M spent on them
  Down from last 2 years
  Supply chain issues delayed some projects
  Below long-term expected spending averages, expect busy year in 2022
Currently Contracted: 410 contracts for $33.3M (127% of one annual CD allocation)
Average grant values: holding steady, nearly $60,000 in 2020 and 2021
In-Kind: Steady at $0.35 to $0.37 per $1 of grant funds (no statewide in-kind requirement)
www.dirtandgravelroads.org
ASR data as of 12/31/2021

## Slide 13
2021 Annual Summary Report
Annual Report: Financial
Annual Report: Deliverables
CD Financial Status
CD Allocation Eligibility

## Slide 14
Annual Summary Report: Deliverables
www.dirtandgravelroads.org
ASR data as of 12/31/2021
Driving Surface Aggregate
Only approved surface w/ DGLVR funds
Should be used only after drainage and base improvement are made
Decreasing 5-year trend, focus is shifting and costs are increasing

## Slide 15
Annual Summary Report: Deliverables
Driving Surface Aggregate
Only approved surface w/ DGLVR funds
Should be used only after drainage and base improvement are made
Decreasing 5-year trend, focus is shifting and costs are increasing
www.dirtandgravelroads.org
Actual Totals in Tons
But that does not account for annual spending variability
$16.6M $12.6M
in in
2020 2021

## Slide 16
Annual Summary Report: Deliverables
Driving Surface Aggregate
Only approved surface w/ DGLVR funds
Should be used only after drainage and base improvement are made
Decreasing 5-year trend, focus is shifting and costs are increasing
www.dirtandgravelroads.org
Actual Totals in Tons
But that does not account for annual spending variability
Normalized by annual spending
Dirt and Gravel

## Slide 17
Annual Summary Report: Deliverables
Road Fill
Used to elevate entrenched roads
Continual point of emphasis as it fixes many drainage and base issues
Very consistent 5-year trends
www.dirtandgravelroads.org
Dirt and Gravel
Paved Low-Volume
Chart: Road Fill Trends, unitless based on spending
| 2016 | 2017 | 2018 | 2019 | 2020 | 2021
DnG | 21685.8983 | 25274.3132 | 25644.2671 | 28288.5408 | 22591.9702 | 23901.7129
LVR | 7742.9949 | 4335.099 | 2895.7685 | 3647.8181 | 4492.3356 | 2734.0391
Dirt and Gravel
Paved Low-Volume

## Slide 18
Annual Summary Report: Deliverables
Road Fill – vs- DSA
www.dirtandgravelroads.org

## Slide 19
Annual Summary Report: Deliverables
NEW Crosspipes Installed
Most fundamental tool to disconnect road drainage
Relatively steady trend
www.dirtandgravelroads.org
Dirt and Gravel
Paved Low-Volume
Dirt and Gravel
Paved Low-Volume

## Slide 20
Annual Summary Report: Deliverables
Crosspipes REPLACED
Replacement of existing drainage crosspipes
General decreasing trend
www.dirtandgravelroads.org
Dirt and Gravel
Paved Low-Volume
Dirt and Gravel
Paved Low-Volume
Dirt and Gravel
Paved Low-Volume

## Slide 21
Annual Summary Report: Deliverables
Subsurface Drainage: Underdrains
Underdrains used to address subsurface drainage, mostly in ditchlines
Generally stable trend
www.dirtandgravelroads.org
Dirt and Gravel
Paved Low-Volume
Dirt and Gravel
Paved Low-Volume

## Slide 22
Annual Summary Report: Deliverables
Subsurface Drainage: French Mattress
Used to allow water to drain through road and provide base support
Generally increasing trend
www.dirtandgravelroads.org
Dirt and Gravel
Paved Low-Volume
Dirt and Gravel
Paved Low-Volume

## Slide 23
Annual Summary Report: Deliverables
Stream Crossing Replacements
Currently replacing ~85 per year
Fairly consistent 5-year trend
More prevalent on LVRs
Improved data collected starting July 2019…
www.dirtandgravelroads.org
Dirt and Gravel
Paved Low-Volume
Dirt and Gravel
Paved Low-Volume
Dirt and Gravel
Paved Low-Volume

## Slide 24
Annual Summary Report: Deliverables
Stream Crossing Replacements
260 replacements since July 2019
Old Structures: 74% were round pipes
www.dirtandgravelroads.org

## Slide 25
Annual Summary Report: Deliverables
Stream Crossing Replacements
260 replacements since July 2019
Old Structures: 74% were round pipes
New Structures:
  Type
    60% are squash or pipe arch (w/bottom)
    Only 22% are bottomless (arch/box/bridge)
www.dirtandgravelroads.org

## Slide 26
Annual Summary Report: Deliverables
Stream Crossing Replacements
260 replacements since July 2019
Old Structures: 74% were round pipes
New Structures:
  Type
    60% are squash or pipe arch (w/bottom)
    Only 22% are bottomless (arch/box/bridge)
  Size:
    58% are under <10’ width
    5% are over > 20’ in width
    Avg existing structure width = 4.2’
    Avg bankfull width = 9.1’
    Avg new structure width = 10.2’ (112%)
www.dirtandgravelroads.org

## Slide 27
Annual Summary Report: Deliverables
Very Minor Players
Dust Suppressants: decreased to almost no use
Full Depth Reclamation: additional requirements in 2019 decreased use
Paving: most CDs only pay for what they disturb in fixing drainage. Note much of paving in graph below was in-kind.
www.dirtandgravelroads.org
Dirt and Gravel
Paved Low-Volume

## Slide 28
Annual Summary Report: Deliverables
Overall Trends
Most deliverables fairly consistent since 2015 funding increase
Continued focus on drainage improvements with fill & pipes the main tools
Decreasing in emphasis on Driving Surface Aggregate
Spending on Paving, Dust Suppressants, and F.D.R. is very minor
More DGLVR funding going to stream crossings
www.dirtandgravelroads.org

## Slide 29
Annual Summary Report: Deliverables
Where did these numbers come from, and can I do this for my county?
www.dirtandgravelroads.org

## Slide 30
Annual Summary Report: Deliverables
Where did these numbers come from, and can I do this for my county?
Numbers came straight from GIS
YES, you can do the same thing and more for your county
Two 2019 Webinars recorded
  March 7, 2019
  March 21, 2019
www.dirtandgravelroads.org
CDGRS – education and training – webinars – past webinars

## Slide 31
2021 Annual Summary Report
Annual Report: Financial
Annual Report: Deliverables
CD Financial Status
Allocation Eligibility

## Slide 32
Annual Summary Report: CD Financial Status
Reminders / Overview
Currently in FY 2021-22, year 4 of 5-year agreement between SCC and CDs
CDs have two years to spend funding
Allocations to CDs
  $ 26.1 Million Annually
  $ 104.4 through first 4 years of this agreement
  At least 80% required to go to projects, approx. ~90% does
CDs get ½ their allocation up front, other ½ remains in Hbg for replenishment
www.dirtandgravelroads.org

## Slide 33
Annual Summary Report: CD Financial Status
Of the 104.4 million allocated under current 5-year agreement:
  $3.8M remaining in Hbg (14.6% of one annual allocation)
  + $33.1M remaining in CD Local Accounts (127% of one annual allocation)
  $36.9M remaining funds (CD&Hbg)(141.5% of one annual allocation)
  - $21.2M committed but not paid to current contracts (81% of one annual allocation)
  $15.7M uncommitted funds (60% of one annual allocation)
www.dirtandgravelroads.org
Data as of 3/22/2022

## Slide 34
2021 Annual Summary Report
Annual Report: Financial
Annual Report: Deliverables
CD Financial Status
Allocation Eligibility

## Slide 35
Annual Summary Report: Allocation Eligibility
Reminders / Overview
CDs have two years to spend funding
  Otherwise not eligible for future allocations
  Allocations from ineligible CDs distributed to other CDs
  LVR and DGR calculated separately
  Allocations can resume in future FYs once spending requirements are met
www.dirtandgravelroads.org
Data as of 3/22/2022

## Slide 36
Annual Summary Report: Allocation Eligibility
Current Allocation Eligibility Status
DGR Green: requirements already met, OK for FY 2021-22 DGR Allocations
  62 Counties
DGR Red: requirements not yet met
  3 Counties currently – will likely get lower
LVR Green: requirements already met, OK for FY 2021-22 LVR Allocations
  62 Counties
LVR Red: requirements not yet met
  4 Counties – will likely get lower
www.dirtandgravelroads.org
CDs have through March 31 to meet spending deadlines
This allows allocations to be taken to SCC at May Meeting
Data as of 3/22/2022

## Slide 37
Let’s zoom out some more and look at the BIG BIG BIG picture…

## Slide 38
Annual Summary Report: Big Big Big Picture
Overall Program Lifetime Spending Summary (Since 1997)
  $271M Total Allocated to CDs ($60M before 2014 funding increase, $211M since)
www.dirtandgravelroads.org
Data as of 3/22/22

## Slide 39
Annual Summary Report: Big Big Big Picture
Overall Program Lifetime Spending Summary (Since 1997)
  $271M Total Allocated to CDs ($60M before 2014 funding increase, $211M since)
    $197M Spent on 6,225 Completed Projects
    $18M Spent on Administration at CDs
    $7M Spent on Education at CDs
    $33M contracted to projects (410) with $12M of that $33M spent
    $255M of funding Spent and Committed ($234M spent and $21M committed)
www.dirtandgravelroads.org
Data as of 3/22/22
Plus $80M total in-kind!

## Slide 40
Annual Summary Report: Big Big Big Picture
Overall Program Lifetime Spending Summary (Since 1997)
  $271M Total Allocated to CDs ($60M before 2014 funding increase, $211M since)
    $197M Spent on 6,225 Completed Projects
    $18M Spent on Administration at CDs
    $7M Spent on Education at CDs
    $33M contracted to projects (410) with $12M of that $33M spent
    $255M of funding Spent and Committed ($234M spent and $21M committed)
www.dirtandgravelroads.org
Data as of 3/22/22
Plus $80M total in-kind!
Over a quarter of a billion dollars

## Slide 41
Annual Summary Report: Big Big Big Picture
Overall Program Lifetime Spending Summary (Since 1997)
  $271M Total Allocated to CDs ($60M before 2014 funding increase, $211M since)
    $197M Spent on 6,225 Completed Projects
    $18M Spent on Administration at CDs
    $7M Spent on Education at CDs
    $33M contracted to projects (410) with $12M of that $33M spent
    $255M of funding Spent and Committed ($234M spent and $21M committed)
  Only $16M, or about 60% a year’s allocation, currently uncommitted
  With $233M spent, and a “cumulative statewide spending requirement” of $216M: Statewide, spending is currently $17M “in the green”
www.dirtandgravelroads.org
Data as of 3/22/22
Plus $80M total in-kind!

## Slide 42
Annual Summary Report: Big Big Big Picture
Thank you
PA Conservation Districts
  Adapting to funding increase and changing policies and reporting requirements
  Administering efficient programs
  Meeting spending deadlines
  Submitting timely reports
  Putting good projects on the ground
www.dirtandgravelroads.org