## Slide 1
CDGRS
Steve Bloser
smb201@psu.edu
2023 Annual Summary Report
Dirt Gravel and Low Volume Road Program
WEBINAR
3/7/24, 9am
If you are reading this, then you are successfully seeing the webinar video. Webinar audio should be automatic through your computer (or click “join audio”), and options can be accessed in the “audio options” button on the bottom left. If your computer audio is not working, you can listen on your phone by dialing 646-876-9923.
Photos: Cumberland CD

## Slide 2
Purpose
Stop, step back, and look at the “Big Picture” Program overview of spending and deliverables
Summarize 2023 Program Status

## Slide 3
2023 Annual Summary Report
Annual Report: Financial
Annual Report: Deliverables
CD Financial Status
Warning: lots of graphs and info ahead. Recording and ppt will be available online.

## Slide 4
www.dirtandgravelroads.org
ASR data as of 12/31/2023
Annual Summary Report: Financial
368 Projects Completed
  236 DGR, 132 LVR
  416/yr past 5-year average
Note:
2019: spending push at end of 5-year agreement
2020 and 2021: COVID impacts
Dirt and Gravel
Paved Low-Volume
Completed based on closeout date:
Does not include partial payment on active contracts

## Slide 5
www.dirtandgravelroads.org
ASR data as of 12/31/2023
Annual Summary Report: Financial
$27M Spent on Completed Projects
  Up $3M from 2022
  $24.8M past 5-year average
Dirt and Gravel
Paved Low-Volume
Note:
2019: spending push at end of 5-year agreement
2020 and 2021: COVID impacts
Completed based on closeout date:
Does not include partial payment on active contracts

## Slide 6
www.dirtandgravelroads.org
ASR data as of 12/31/2023
Annual Summary Report: Financial
$27M Spent on Completed Projects
  Up $3M from 2022
  $24.8M past 5-year average
Dirt and Gravel
Paved Low-Volume
Completed based on closeout date:
Does not include partial payment on active contracts
Likely Spending Equilibrium

## Slide 7
Annual Summary Report: Financial
$27M Spent on Completed Projects
  Up $3M from 2022
  $24.8M past 5-year average
In Addition, as of 3/4/2024:
  30 contracts reported complete so far in 2024 for $2.1M
  390 current contacts totaling $34.5M (133% of annual allocation)
    $14M advanced on those contracts
    $20.5M encumbered on those contracts
www.dirtandgravelroads.org
ASR data as of 12/31/2023

## Slide 8
www.dirtandgravelroads.org
Annual Summary Report: Financial
In-Kind: goods or services incurred by participant but not reimbursed through DGLVR funds
$8.3M In-Kind Spent on Comp. Projects
  Down $1.8M from 2022
  $8.9M past 5-year average
Dirt and Gravel
Paved Low-Volume
ASR data as of 12/31/2023
Dirt and Gravel
Paved Low-Volume

## Slide 9
www.dirtandgravelroads.org
ASR data as of 12/31/2023
Annual Summary Report: Financial
In-Kind: goods or services incurred by participant but not reimbursed through DGLVR funds
$8.3M In-Kind Spent on Comp. Projects
  Down $1.8M from 2022
  $8.9M past 5-year average
31% In-Kind per Project Dollar
  Down 11% from 2022
  36% past 5-year average
Dirt and Gravel
Paved Low-Volume
Dirt and Gravel
Paved Low-Volume

## Slide 10
www.dirtandgravelroads.org
ASR data as of 12/31/2023
Annual Summary Report: Financial
Average Project Size:
Average Completed Site in 2023:
  DGR: $84K grant, $19K in-kind, 0.44 miles
  LVR: $54K grant, $26K in-kind, 0.35 miles
  DGLVR: $73K grant, $23K in-kind, 0.41 miles
Steadily rising since costs:
  Larger scale projects
  More complex and costly projects
  Increase in material cost
Dirt and Gravel
Paved Low-Volume
Dirt and Gravel
Paved Low-Volume
* Note we no longer look at cost per mile, largely due to stream crossings skewing the costs

## Slide 11
www.dirtandgravelroads.org
ASR data as of 12/31/2023
Annual Summary Report: Financial
Admin / Education Spending by CDs
Administration
  10% maximum Allowable (of CD allocations)
  7.2% in 2023
  7.5% 5-year average
Education
  10% maximum Allowable (of CD allocations)
  3.0% in 2023
  2.8% 5-year average
CD administration
CD education
10% limit for each
10% limit for each
CD administration
CD education

## Slide 12
Annual Summary Report: Financial
Financial Summary
368 sites completed in 2021 with $27M spent
  Spending up due to 5-year contract and spending push
Currently Contracted: 390 current contacts totaling $34.5M (133% of annual allocation)
Average completed contract in 2023: $73K grant, $23K in-kind, 0.41 miles long
In-Kind: dropped in 2023, still at $0.31 per grant $1
www.dirtandgravelroads.org
ASR data as of 12/31/2023

## Slide 13
2022 Annual Summary Report
Annual Report: Financial
Annual Report: Deliverables
CD Financial Status

## Slide 14
Annual Summary Report: Deliverables
www.dirtandgravelroads.org
ASR data as of 12/31/2023
Driving Surface Aggregate
Only approved surface w/ DGLVR funds
2023: 110,000 Tons, est 33 miles
Quantity placed each year slowly decreasing as costs go up.

## Slide 15
Annual Summary Report: Deliverables
Driving Surface Aggregate
Only approved surface w/ DGLVR funds
Only to be used only after drainage and base improvement are made
Decreasing 5-year trend, focus is shifting and costs are increasing
www.dirtandgravelroads.org
Actual Totals in Tons
But that does not account for annual spending variability
$18.5M $24M
in in
2021 2021

## Slide 16
Annual Summary Report: Deliverables
Driving Surface Aggregate
Only approved surface w/ DGLVR funds
Only to be used only after drainage and base improvement are made
Decreasing 5-year trend, may be stabilizing at “new normal”
www.dirtandgravelroads.org
Actual Totals in Tons
But that does not account for annual spending variability
Normalized by annual spending
Dirt and Gravel

## Slide 17
Annual Summary Report: Deliverables
www.dirtandgravelroads.org
ASR data as of 12/31/2023
Driving Surface Aggregate
Only approved surface w/ DGLVR funds
Only to be used only after drainage and base improvement are made
Decreasing 5-year trend, may be stabilizing at “new normal”

## Slide 18
Annual Summary Report: Deliverables
www.dirtandgravelroads.org
Road Fill
Used to elevate entrenched roads
Continual point of emphasis as it fixes many drainage and base issues
Very consistent 5-year trends
Dirt and Gravel
Paved Low-Volume
60 miles @ 18’ wide
and 1’ deep compacted

## Slide 19
Annual Summary Report: Deliverables
www.dirtandgravelroads.org
Road Fill
Used to elevate entrenched roads
Continual point of emphasis as it fixes many drainage and base issues
Very consistent 5-year trends
Dirt and Gravel
Paved Low-Volume
Fill and DSA looks similar but different scales

## Slide 20
Annual Summary Report: Deliverables
Road Fill – vs- DSA
www.dirtandgravelroads.org
5-year total: 3-4 tons of fill for every ton of DSA
D
S
A
F
I
L
L

## Slide 21
Annual Summary Report: Deliverables
Road Fill – vs- DSA
Past 5 years:
2.1 M tons road fill
0.7 M tons of DSA
What does that actually look like?
5-year total: 3 tons of fill for every ton of DSA

## Slide 22
Annual Summary Report: Deliverables
Road Fill – vs- DSA
Past 5 years:
2.1 M tons road fill
0.7 M tons of DSA
What does that actually look like?
www.dirtandgravelroads.org
Football Field Playing Surface: 300’x160’
5-year total: 3 tons of fill for every ton of DSA

## Slide 23
Annual Summary Report: Deliverables
Road Fill – vs- DSA
Past 5 years:
2.1 M tons road fill
0.7 M tons of DSA
What does that actually look like?
www.dirtandgravelroads.org
275’ tall
(300’x160’)
850’ tall
(300’x160’)
FILL
DSA
5-year total: 3 tons of fill for every ton of DSA

## Slide 24
Annual Summary Report: Deliverables
Road Fill – vs- DSA
Past 5 years:
2.1 M tons road fill
0.7 M tons of DSA
What does that actually look like?
Fill:
Compacted 1’ deep x 18’ wide
322 miles long
Washington PA to Scranton 1’ deep
DSA:
Compacted 6” deep x 18’ wide
177 miles long
Pittsburgh to Lock Haven 6” deep
5-year total: 3 tons of fill for every ton of DSA

## Slide 25
Annual Summary Report: Deliverables
Crosspipes Installed
Fundamental drainage disconnection
872 new pipes in 2023
Last 5 years:
  4,121 new pipes installed
  2,515 pipes replaced
www.dirtandgravelroads.org
Dirt and Gravel
Paved Low-Volume

## Slide 26
Annual Summary Report: Deliverables
Subsurface Drainage: Underdrains
Underdrains used to address subsurface drainage, mostly in ditch lines
Generally stable trend
www.dirtandgravelroads.org
Dirt and Gravel
Paved Low-Volume

## Slide 27
Annual Summary Report: Deliverables
Subsurface Drainage: French Mattress
Used to allow water to drain through road and provide base support
Generally increasing trend
www.dirtandgravelroads.org
Dirt and Gravel
Paved Low-Volume

## Slide 28
Annual Summary Report: Deliverables
Stream Crossing Replacements
Decreasing 5-year trend
39 replaced in 2023: all contracted pre-standard
More prevalent on LVRs
Improved data collected starting July ’19…
www.dirtandgravelroads.org
Dirt and Gravel
Paved Low-Volume
standard

## Slide 29
Annual Summary Report: Deliverables
Stream Crossing Replacements
339 replacements since July 2019
Old Structures: 70% were round pipes
www.dirtandgravelroads.org

## Slide 30
Annual Summary Report: Deliverables
Stream Crossing Replacements
339 replacements since July 2019
Old Structures: 70% were round pipes
New Structures:
  Type
    57% were squash or pipe arch (w/bottom)
    27% were bottomless (arch/box/bridge)
www.dirtandgravelroads.org
Chart: New Structue Type Installed
| Round Pipe | Squash | multiple | Arch w/bot | Box w/bot | Arch (BL) | Box (BL) | Bridge | Other
 | 20 | 107 | 0 | 73 | 46 | 51 | 26 | 13 | 1

## Slide 31
Annual Summary Report: Deliverables
Stream Crossing Replacements
339 replacements since July 2019
Old Structures: 70% were round pipes
New Structures:
  Type
    57% were squash or pipe arch (w/bottom)
    27% were bottomless (arch/box/bridge)
  Size:
    54% less than 10’ opening
    5% over 20’ opening
    Average BF reported= 9.5’
    Average new structure width = 11.2’ (118%)
www.dirtandgravelroads.org

## Slide 32
Annual Summary Report: Deliverables
Very Minor Players (even with in-kind)
Dust Suppressants: decreased to almost no use
Full Depth Reclamation: additional requirements in 2019 decreased use
Paving: most CDs only pay for what they disturb in fixing drainage. Note much of paving in graph below was in-kind.
www.dirtandgravelroads.org
Dirt and Gravel
Paved Low-Volume

## Slide 33
Annual Summary Report: Deliverables
Where did these numbers come from, and can I do this for my county?
www.dirtandgravelroads.org

## Slide 34
Annual Summary Report: Deliverables
Where did these numbers come from, and can I do this for my county?
Numbers came straight from GIS
YES, you can do the same thing and more for your county
Two 2019 Webinars recorded
  March 7, 2019
  March 21, 2019
www.dirtandgravelroads.org
CDGRS – education and training – webinars – past webinars

## Slide 35
2023 Annual Summary Report
Annual Report: Financial
Annual Report: Deliverables
CD Financial Status

## Slide 36
Annual Summary Report: CD Financial Status
Reminders / Overview
Allocations to CDs
  $26.1 Million Annually
  $130 Million through this 5-year agreement
  At least 80% required to go to projects, ~90% does
CDs get ½ their allocation up front, other ½ remains in Hbg for replenishment
  CDs receive DGLVR funds BEFORE they spend them
  When spending is reported in quarterly reports, the 50% advance is replenished
  Replenishments are different from reimbursements
www.dirtandgravelroads.org

## Slide 37
Annual Summary Report: CD Financial Status
Reminders / Overview
CDs have two years to spend funding
Currently in FY 2023-24, year 1 of 5-year agreement between SCC and CDs
  Funds from previous 5-year agreement must be spent by 6/30/2024
FY 2024-25 allocations will be taken to the SCC in July 2024 (after the spending deadline)
www.dirtandgravelroads.org

## Slide 38
Annual Summary Report: Spending update (5-year)
www.dirtandgravelroads.org
Green: all funds from 2018-23 agreement have been spent
Yellow: all funds from 2018-23 agreement have been committed
Red: some funds from 2018-23 agreement have not been committed
(Committed = active contract in GIS)
If your “balance remaining” is more than your “committed remaining” in your GIS quarterly report, you are yellow or red

## Slide 39
Annual Summary Report: Spending update (5-year)
www.dirtandgravelroads.org
Chart: Low Volume
| Spent All | Committed All | Not Committed All
LVR | 20 | 31 | 15
Data as of 3/7/24
Chart: 
| Spent All | Committed All | Not Committed All
Dirt and Gravel | 28 | 24 | 14

## Slide 40
Annual Summary Report: Spending update (5-year)
  Question:
  What do you consider “spent”?
    Answer:
  Spent: when DGLVR Funds leave your Program account
  An admin/edu expense has been paid with Program funds and reported in quarterly report
  A check has been written to the grant recipient and entered in GIS
    Advances, partial payments, final payments
www.dirtandgravelroads.org

## Slide 41
Annual Summary Report: Spending update (5-year)
  Question:
  What if funds are not spent by 6/30/24?
    Answer:
  Per conditions of the existing 5-year agreement (section 1.3): “…the funds will revert back to the control of the Commission for future apportionments, or the District may, at the discretion of the Commission, be ineligible for future allocations, or the amount of such funds may be deducted from any future apportionment to the District.”
www.dirtandgravelroads.org

## Slide 42
Annual Summary Report: Spending update (5-year)
    Contact Roy, Sherri, Andy, and Ken to discuss
www.dirtandgravelroads.org
https://clipart-library.com/phone-call-cliparts.html

## Slide 43
Annual Summary Report: Spending update (5-year)
    Reminders:
    No webinar next week (SE admin training)
    Looking for comments on new hire guide
2024 Webinars
February 29: New Hire Guide for CD DGLVR Technicians
  Staffing turnover at conservation districts can cause significant disruptions to CD projects and programs. The Center has worked with the SCC to develop a “New Hire Guide” for new Conservation District DGLVR Technicians to facilitate their orientation to the Program. This webinar reviewed the new guide which will be made available.
  Webinar Download (99.8 MB): MP4 format (~45 minutes)
  Presentation Downloads:
    Adobe PDF (1.33 MB)
    MS Powerpoint (1.28 MB)

## Slide 44
Annual Summary Report: Spending update (5-year)
    Reminder: Course Attendance Tracker

## Slide 45
Annual Summary Report: Spending update (5-year)
    Reminder:
    Course Attendance
    Tracker
    Search Certifications:
    ESM
    Stream Training
    Admin Training

## Slide 46
Annual Summary Report: Spending update (5-year)
    Reminders:
    No webinar next week (SE admin training)
    Looking for comments on new hire guide
2024 Webinars
February 29: New Hire Guide for CD DGLVR Technicians
  Staffing turnover at conservation districts can cause significant disruptions to CD projects and programs. The Center has worked with the SCC to develop a “New Hire Guide” for new Conservation District DGLVR Technicians to facilitate their orientation to the Program. This webinar reviewed the new guide which will be made available.
  Webinar Download (99.8 MB): MP4 format (~45 minutes)
  Presentation Downloads:
    Adobe PDF (1.33 MB)
    MS Powerpoint (1.28 MB)