## Slide 1
CDGRS
Steve Bloser
SCC
Roy Richardson
Justin Challenger
Sherri Law
Stream Crossing Documents Overview
Dirt Gravel and Low Volume Road Program
If you are reading this, then you are successfully seeing the webinar video. Webinar audio should be automatic through your computer (or click “join audio”), and options can be accessed in the “audio options” button on the bottom left. If your computer audio is not working, you can listen on your phone by dialing 646-876-9923.
Policy: 5/25 9am
Standard: 5/26 9am
Tech Manual: 5/27 9am

## Slide 2
Stream Crossing Documents
  Reminders:
www.dirtandgravelroads.org
Contracts signed before 7/1/22 must follow existing policy, not required to follow standard.
Documents available online (prelim format), will be printed and mailed to CDs
6 Regional trainings Scheduled June through December.
  Each training consists of 4 virtual and 2 in-field sessions over two weeks.
  Trainings taken this year WILL COUNT for certification requirement that goes into place 7/1/2023 (currently a 3-year certification).
  Full Details online, registration is open, limited to 15 per session. as of 5/23:
    Indiana: 3 spots remaining
    Elk/Clarion: Full
    Potter: 7 spots remaining
    Monroe/Susq: 8 spots remaining
    Cumberland: 6 spots remaining
    Lehigh: 10 spots remaining

## Slide 3
Stream Crossing Documents
  TECHNICAL MANUAL
www.dirtandgravelroads.org
Effective July 1, 2022
Introduction
Understanding the standard
Initial Site Assessment
Longitudinal Profile Survey
Grant Application (Material Selection & Cost Estimation)
QAB Ranking & Review
Writing a Contract
From Contract to Construction
Installation and Constructions Inspection (active project oversight)
Final Inspection & As-built Notes
Maintenance
Engineering Design, Permitting, and Bidding a Stream Crossing
Chapters 3-11 in chronological order and directed at CDs
Chapter 12 directed at engineers
Chapters 1 & 2 are background and spec detail

## Slide 4
Stream Crossing Documents
www.dirtandgravelroads.org
Effective July 1, 2022
    Technical Manual
    Intended as details on how to meet policy and standard
    Does not contain additional requirements not already specified in Policy or Standard.

## Slide 5
Tech Manual: Ch 1, Introduction
www.dirtandgravelroads.org

## Slide 6
Tech Manual: Ch 1, Introduction
www.dirtandgravelroads.org
Ch 1 Highlights:
The “why”. Impacts of poor crossings and benefits of a different approach
Built on lessons from USFS and other states.
Focus on “Stream Continuity” over “Aquatic Organism Passage”. (and continuity will get you AOP)
Overview of roles and introduction of policy and standard, and bankfull.

## Slide 7
Tech Manual: Ch 2, DGLVR Stream Crossing Standard
www.dirtandgravelroads.org
Ch 2 Highlights:
Provides line-by-line explanation to the Standard.
This is what we used in yesterday’s webinar on the Standard.

## Slide 8
Tech Manual: Ch 3, Initial Assessment and Planning
www.dirtandgravelroads.org

## Slide 9
www.dirtandgravelroads.org
Tech Manual: Ch 3, Initial Assessment and Planning
Ch 3 Highlights:
Determining eligibility for replacement
Details on exemptions.
Pre project considerations
  Realistic timelines
  Off-ROW
  Prevailing Wage
  Potential project and engineering costs
  Permitting
  Likelihood of funding
  SCC notification
Other Resources:
Checklist: Pre-App meeting
Tech Bulletin: Bankfull Width Determination

## Slide 10
Tech Manual: Ch 4, Site Assessment
www.dirtandgravelroads.org

## Slide 11
Tech Manual: Ch 4, Site Assessment
www.dirtandgravelroads.org
Ch 4 Highlights:
Longitudinal Profile
Cross Sections
Reference Reach
Data analysis
Other Resources:
Will be major focus of stream trainings
Tech Bulletin: Site Assessment: Long Pro and Cross Sections

## Slide 12
Tech Manual: Ch 5, Grant Application
www.dirtandgravelroads.org

## Slide 13
Tech Manual: Ch 5, Grant Application
www.dirtandgravelroads.org
Ch 5 Highlights:
Estimating quantities and costs
Structure Selection: size, type
Grade controls
Streambed
Other materials
Labor (contracted vs muni)
Engineering
Other Resources:
Tech Bulletin: Structure Selection
Tech Bulletin: Grade Control
Tech Bulletin: Streambed Material
Goal is to get a good estimate of costs for contracting. Final design determined by engineer.

## Slide 14
Tech Manual: Ch 6 & 7, Ranking and Contracting
www.dirtandgravelroads.org
Ch 6&7 Highlights:
Fairly “normal” DGLVR procedures
Ranking and evaluation considerations
Contracting and amendments

## Slide 15
Tech Manual: Ch 8, From Contracting to Construction
www.dirtandgravelroads.org

## Slide 16
Tech Manual: Ch 8, From Contracting to Construction
www.dirtandgravelroads.org
Ch 8 Highlights:
Engineering and RFP(optional)
Engineering survey
CD review of plans
Bidding
CD review of bid
Site showing (required to attend if held)
Pre-design and pre-construction meetings (required)
Other Resources:
Templates:
  RFP for engineering
  CD permit review letter
  CD bid package review letter
Checklists:
  Pre-design Meeting
  Permit review
  Bid-package review
  Pre-construction Meeting

## Slide 17
Tech Manual: Ch 9, Construction and Inspection
www.dirtandgravelroads.org

## Slide 18
Tech Manual: Ch 9, Construction and Inspection
www.dirtandgravelroads.org
Ch 9 Highlights:
Inspection Requirements (engineer and CD)
Logistics: safety, E&S, dewatering etc
Structure placement
Re-establishing stream
  Grade Control
  Bank Margins
  Streambed substrate
Backfill and cleanup
Other Resources:
Tech Bulletin: Grade Control
Tech Bulletin: Streambed Material
Checklist: Construction Inspection

## Slide 19
Tech Manual: Ch 10, Final Inspection and “As Built” Notes
www.dirtandgravelroads.org
Ch 10 Highlights:
Final inspection and completion report
Documentation and payment
Other Resources:
Checklist: Final Inspection

## Slide 20
Tech Manual: Ch 11, Monitoring and Maintenance
www.dirtandgravelroads.org
Ch 11 Highlights:
Site monitoring encouraged but NOT required
Regular Maintenance: up to road owner
Larger “repairs”: May be funded at discretion of individual CDs

## Slide 21
Tech Manual: Ch 12, Engineering Design Considerations
www.dirtandgravelroads.org
Ch 12 Highlights:
This chapter is intentionally repetitious of previous Chapters.
Written with an engineer audience in mind
More technical and design oriented
Can give to design engineer
This is where a lot of the “nitty gritty” lives
Other Resources:
GP-11 Permit Memo
  Raising the Road
  Crossing realignment

## Slide 22
Tech Manual: Ch 12, Engineering Design Considerations
www.dirtandgravelroads.org

## Slide 23
Stream Crossing Documents
  TECHNICAL MANUAL
www.dirtandgravelroads.org
Effective July 1, 2022
Introduction
Understanding the standard
Initial Site Assessment
Longitudinal Profile Survey
Grant Application (Material Selection & Cost Estimation)
QAB Ranking & Review
Writing a Contract
From Contract to Construction
Installation and Constructions Inspection (active project oversight)
Final Inspection & As-built Notes
Maintenance
Engineering Design, Permitting, and Bidding a Stream Crossing
    Technical Manual does not contain additional requirements not already specified in Policy or Standard.
Additional
Questions?