## Slide 1
SCC
Sherri Law
Roy Richardson
Andy Mickey
CDGRS
Ken Corradini
Steve Bloser
Keeping Up with Spending Requirements
Dirt Gravel and Low Volume Road Program
WEBINAR
4/25/24, 9am
If you are reading this, then you are successfully seeing the webinar video. Webinar audio should be automatic through your computer (or click “join audio”), and options can be accessed in the “audio options” button on the bottom left. If your computer audio is not working, you can listen on your phone by dialing 646-876-9923.

## Slide 2
Conservation districts receive DGR and LVR funds annually
These funds must be spent within certain timeframes
Purpose of webinar:
  Explain the spending requirements and provides guidance on how to meet them.
Introduction
ADVICE
AHEAD
Image from https://blog.centerpointgroup.com/how-to-save-millions-in-indirect-spend

## Slide 3
Quick review of spending basics
Explain the 3 spending requirements
  2-year (total allocation)
  1-year (admin & edu)
  End of Five-year agreement
Tips for keeping up with spending requirements
Budgeting and determining how much funding is available for new projects/expenses
Update on 5-year spending
Outline

## Slide 4
Quick review of spending basics
Explain the 3 spending requirements
  2-year (total allocation)
  1-year (admin & edu)
  End of Five-year agreement
Tips for keeping up with spending requirements
Budgeting and determining how much funding is available for new projects/expenses
Update on 5-year spending
Outline

## Slide 5
The DGLVR Program follows the state fiscal year
  July 1 – June 30
Spending Basics
July = month 1

## Slide 6
Conservation districts enter into a 5-year agreement with the State Conservation Commission (SCC).
  Allows the CD to run the DGLVR Program locally and receive annual allocations with limited annual paperwork.
  Currently, we’re in year 1 of the new Five-Year Agreement (2023-2028)
Spending Basics

## Slide 7
Annual allocations are typically determined in May each year, pending approval of the state budget 7/1
  Could be June or July some years as needed
Spending Basics

## Slide 8
CDs receive 2 separate allocations each year:
  Dirt and Gravel Road funds (DGR) and Low Volume Road Funds (LVR)
  Spending requirements are calculated and tracked separately for each allocation
Spending Basics

## Slide 9
Quick review of spending basics
Explain the 3 spending requirements
  2-year (total allocation)
  1-year (admin & edu)
  End of Five-year agreement
Tips for keeping up with spending requirements
Budgeting and determining how much funding is available for new projects/expenses
Update on 5-year spending
Outline

## Slide 10: 3.4.2-7 CD Spending Categories
DGR (or LVR) Allocation
Chap 3. CD Role
100% can be used for Projects
Must be spent in 2 years
Districts are required to spend their entire allocation within two years of state budget approval in order to be eligible for future allocations.

## Slide 11: 3.4.2-7 CD Spending Categories
Chart: 
| Administration Funds | Education Funds | Project funds
DGR or LVR Funding | 0.1 | 0.1 | 0.8
DGR (or LVR) Allocation
Chap 3. CD Role
Max 10% can be Admin
Max 10% can be Edu
Minimum 80% Project funds
Available in the first year of an allocation
2. Admin and edu funds must be spent within one year.

## Slide 12: 3.4.2-7 CD Spending Categories
Chart: 
| Admin to project | Administration | Education | Edu to Project | Projects
DGR or LVR Funding | 0.03 | 0.07 | 0.03 | 0.07 | 0.8
DGR (or LVR) Allocation
Chap 3. CD Role
Can use less than
10% of allocation for admin and 10% of allocation for edu
Minimum 80% Project funds
Admin
Edu
2. Admin and edu funds must be spent within one year.
Notes: Every county is different, but statewide, CDs spent 7% of their allocations on admin expenses and 3% of their allocations on edu expenses.

## Slide 13: 3.4.2-7 CD Spending Categories
Chart: 
| Admin to project | Administration | Education | Edu to Project | Projects
DGR or LVR Funding | 0.03 | 0.07 | 0.03 | 0.07 | 0.8
DGR (or LVR) Allocation
Chap 3. CD Role
Minimum 80% Project funds
Admin
Edu
2. Admin and edu funds must be spent within one year.
Unused admin & edu allowance become project funds

## Slide 14: 3.4.2-7 CD Spending Categories
Chart: 
| Admin to project | Administration | Education | Edu to Project | Projects
DGR or LVR Funding | 0.03 | 0.07 | 0.03 | 0.07 | 0.8
DGR (or LVR) Allocation
Chap 3. CD Role
Minimum 80% Project funds
Admin
Edu
All funds must be spent in 2 years

## Slide 15
Spending Requirements
2021 2022 2023 2024 2025 2026
What does this look like in the real world?
January
July
January

## Slide 16
PA Fiscal Year runs July 1 – June 30
Spending Requirements
2021 2022 2023 2024 2025 2026
FY 2021-22
FY 2022-23
FY 2023-24

## Slide 17
Total allocation must be spent in 2 years
Can spend funds on admin/edu expenses in 1st fiscal year
Spending Requirements
2021 2022 2023 2024 2025 2026
FY 2021-22 funds
FY 2023-24 funds
FY 2022-23 funds
Admin/Edu
Admin/Edu
Admin/Edu

## Slide 18
Annual allocations + 2 year spending requirement = overlapping financial tracking
Spending Requirements
2021 2022 2023 2024 2025 2026
FY 2021-22 funds
FY 2023-24 funds
FY 2022-23 funds
Admin/Edu
Admin/Edu
Admin/Edu
today

## Slide 19
SCC assesses 2-year spending requirements 9 months after the requirement
Spending Requirements
2021 2022 2023 2024 2025 2026
FY 2021-22 funds
FY 2023-24 funds
FY 2022-23 funds
3/31/2023: check to see if districts met 6/30/2022 spending requirement
FY 2020-21 funds
Actual 2-year spending requirement
When we check the 2-year spending requirement

## Slide 20
3 spending requirements:
Entire allocation must be spent within two years.
Admin and edu funds must be spent within one year.
All funds under a 5-year agreement must be spent by 12 months after the end of the agreement.
  For the 2018-2023 agreement, funds must be spent by 6/30/2024.
Spending Requirements

## Slide 21
Five Year Agreement
  Provides 6 years to spend 5 year’s DGLVR allocations
Spending Requirements
2019 2020 2021 2022 2023 2024
FY 2019-20 funds
FY 2021-22 funds
FY 2020-22 funds
FY 2022-23 funds
FY 2018-19 funds
FY 2023-24 funds
Extra year maintains 2-year spending requirement

## Slide 22
Quick review of spending basics
Explain the 3 spending requirements
  2-year (total allocation)
  1-year (admin & edu)
  End of Five-year agreement
Tips for keeping up with spending requirements
Budgeting and determining how much funding is available for new projects/expenses
Update on 5-year spending
Outline

## Slide 23
How do districts get in trouble with spending requirements?
  Timing
Keeping up with Spending Requirements

## Slide 24
Each 2-year spending period only spans 1 continuous construction season
Keeping up with Spending Requirements
2021 2022 2023 2024 2025 2026
FY 2024-25 funds
FY 2023-24 funds
FY 2022-23 funds
July 1

## Slide 25
How districts get in trouble with spending: Timing
Keeping up with Spending Requirements
2021 2022 2023 2024 2025 2026
FY 2024-25 funds
FY 2023-24 funds
FY 2022-23 funds
July-Dec: difficult to prepare, start, and complete a project before it gets too cold
Jan-June: difficult to get construction started in the few spring months
July 1

## Slide 26
How districts get in trouble with spending
  Relying on advances to meet spending requirements
  It’s better to rely on completing projects and only rely on advances as a last resort to meet spending
Keeping up with Spending Requirements
$140k project has 50% advanced and won’t be complete by the spending requirement

## Slide 27
How districts get in trouble with spending
  Relying on advances to meet spending requirements
  It’s better to rely on completing projects and only rely on advances as a last resort to meet spending
Keeping up with Spending Requirements
There isn’t enough funding available to meet the spending requirement

## Slide 28
How districts get in trouble with spending
  Staff turnover
  Projects get delayed when new staff take over at the CD
  Be cautious of the types of projects being funded
    More on this later
Keeping up with Spending Requirements

## Slide 29
How to keep up with spending requirements?
  Run an annual grant program
Keeping up with Spending Requirements

## Slide 30
Prepare projects the calendar year before they go to construction
Be ready to contract projects with 2024-25 funds as soon as the 2024-25 FY starts
  Work proactively, not reactively!
Keeping up with Spending Requirements
2021 2022 2023 2024 2025 2026
FY 2024-25 funds
FY 2023-24 funds
FY 2022-23 funds
Use 2024 to prepare for projects that will be constructed in 2025
July 1
Notes: Have grant applications ranked and ready for QAB recommendation with the intent of using those applications to commit the upcoming allocation immediately.

## Slide 31
Things to do in 2024 to be able to construct projects in 2025 with FY 2024-25 funds:
Education and outreach to potential applicants
pre-app meetings
application due date
Revise applications as needed
Rank applications / QAB meeting
Revise applications as needed
CD Board approval
Create contract in GIS
Have grant recipient sign contract
Keeping up with Spending Requirements

## Slide 32
Things to do in 2024 to be able to construct projects in 2025 with FY 2024-25 funds:
Education and outreach to potential applicants
pre-app meetings
application due date
Revise applications as needed
Rank applications / QAB meeting
Revise applications as needed
CD Board approval
Create contract in GIS
Have grant recipient sign contract
Keeping up with Spending Requirements
Can start these BEFORE 7/1
If you’re interested in doing these steps before you receive the next allocation, reach out to Ken or SCC to discuss

## Slide 33
Sample Timeline
  Summer/Fall 2023 – Complete pre-application meetings
  Winter 2024 – Accept applications
  Spring 2024 – Rank project applications
  June/July 2024
    Once new allocation amount is known, hold QAB meeting and recommend projects for funding
    Approve projects at District Board meeting
    Contract the new projects
  July 2024 – October 2025 – Complete Construction
  November/December 2025 – Close out project including reimbursement to project participant
Expedite the Project Timeline

## Slide 34
Sample Timeline – stream crossing
  Summer/Fall 2023 – Complete pre-application meetings
  Winter 2024 – Accept applications
  Spring 2024 – Rank project applications
  June/July 2024
    Once new allocation amount is known, hold QAB meeting and recommend projects for funding
    Approve projects at District Board meeting
    Contract the new projects
Expedite the Project Timeline
Site assessment required before QAB recommends a stream crossing for funding
(includes long pro, cross section, pebble count and any additional geomorphic assessment)
Have the pre-design meeting immediately after contracting so the engineer’s assessment and design can begin

## Slide 35
Sample Timeline – stream crossing (continued)
  Late summer/early fall 2024 - Review and revise the draft design
  Oct/Nov 2024 - Submit the permit application w/GP-7 or GP-11 cover letter
Expedite the Project Timeline

## Slide 36
Sample Timeline – stream crossing (continued)
  Winter 2024/25 – review revised permit application before it’s resubmitted (if applicable)
  January/February 2025 – Receive permit authorization
  February/March 2025 – Review bid documents & bid project construction (if applicable), order structure
  Summer 2025 – Construct the project
Expedite the Project Timeline

## Slide 37
How to stay on track with spending requirements
  Run an annual grant program
  Be up front with program participants about the required timelines
  Fund projects that can be completed in the allotted time
  Fund a variety of project types
Keeping up with Spending Requirements

## Slide 38
Projects that can typically be done quickly:
“traditional” drainage and road base improvements
Keeping up with Spending Requirements
    New cross pipes
    New turnouts
    Raise an entrenched road to achieve sheet flow
    Good crown and cross slope
    Grade breaks
    Address groundwater saturation with underdrain and French mattress
    Driving Surface Aggregate

## Slide 39
What might make a project take longer to complete?
Any project with additional steps, typically:
  Engineering
  Permitting
  Formal, competitive bidding (materials or hiring a construction contractor)
Keep in mind, each of these steps may have some “back and forth”
  Asking the engineer to update the design to meet DGLVR policy
  Permit reviewers requiring changes to the permit application
  No bidders or bids coming in to too high
Keeping up with Spending Requirements

## Slide 40
What kind of projects often require additional steps?
In-stream work
  Stream crossing replacement
  Stream bank stabilization
Slide repairs
Some storm water management practices
  Storm sewer, infiltration, detention
Sometimes, traditional drainage practices
  Depends on site conditions and road owner
  preferences
Keeping up with Spending Requirements

## Slide 41
Does this mean I should never fund these types of projects? (stream projects, landslides, engineered stormwater management, etc.)
  No!
  It means, don’t only fund these projects.
  Have discussions with Center and SCC to see what kind of projects are right for your situation.
  In general, fund a variety of types of projects:
    Some might be done in less than 2 years
    Some might be done in more than 2 years
    If you budget correctly, you can complete a project that takes more than 2 years and still meet the 2-year spending requirement
Keeping up with Spending Requirements

## Slide 42
If the only applications you receive are for complex projects, consider additional outreach and education
  Highlight the benefits of drainage projects
  Share example pictures of drainage projects
  Consider local policy to limit the number of complex projects (stream crossings, large slide repairs, etc.)
  Reach out to Center and SCC for assistance
Keeping up with Spending Requirements

## Slide 43
Tips to speed up projects:
  Clear communication
  Discuss DGLVR requirements frequently with grant recipients and other project participants (engineer, permit reviewer, contractor)
  In person, on the phone, in writing
    pre-application meeting
    pre-design meetings
    Pre-bid site showing
    Pre-construction meeting
    Frequent construction inspections
    Provide key info in writing (emails, tech bulletins, etc.)
Keeping up with Spending Requirements
Check out checklists for each of these meetings on the “Blank Forms” webpage!
https://dirtandgravel.psu.edu/pa-program-resources/program-specific-resources/blank-forms/

## Slide 44
How to stay on track with spending requirements
  Run an annual grant program
  Be up front with program participants about the required timelines
  Fund projects that can be completed in the allotted time
  Fund a variety of project types
  Make sure you know how much money you need to spend (use GIS)
  Budget well so you don’t have extra money leftover
  If anything comes in underbudget, reallocate that funding ASAP
Keeping up with Spending Requirements

## Slide 45
How to figure out spending requirements?
GIS
  2-year spending is tracked in Annual Summary Report (ASR)
  At the end of the 5-year agreement, don’t look at the ASR for spending
  Additional webinars will be held to provide more detail
Call Ken or Sherri for assistance!
Keeping up with Spending Requirements
Photo from: https://www.iconfinder.com/icons/5399714/call_customer_handphone_happy_icon

## Slide 46
Quick review of spending basics
Explain the 3 spending requirements
  2-year (total allocation)
  1-year (admin & edu)
  End of Five-year agreement
Tips for keeping up with spending requirements
Budgeting and determining how much funding is available for new projects/expenses
Update on 5-year spending
Outline

## Slide 47
How to budget DGLVR funds
  annually
    Because CDs receive new DGLVR funds every year
    Because CDs have 1 year to spend admin/edu funds
    Helps CDs stay on track to meet spending requirements
Budgeting

## Slide 48
How to budget DGLVR funds
Budgeting
  Total allocation = admin funds + edu funds + project funds
  Project funds = total allocation – admin funds – edu funds

## Slide 49
Budgeting
  Project funds = total allocation – admin funds – edu funds
Figure out how much of your allocation you need for admin/edu expenses for the fiscal year
Subtract this from your allocation
The remaining amount should be allocated to projects
Don’t forget to check the GIS and your DGR & LVR bank accounts to see if you have any other funds available for projects.
  Unspent admin/edu
  Projects that came in under budget
  Interest
  Other?
Should show the same balance at the end of each quarter!

## Slide 50
Budgeting
Why does it matter if bank account and GIS balances match?
If they don’t match, you don’t know how much money you have 

## Slide 51
Budgeting
What to do when bank account and GIS balances don’t match?
Update the GIS quarterly report income and expenses and click “save”
View the Quarterly Report Quick Guide section on account balances
  https://dirtandgravel.psu.edu/education-training/program-administration/
Attend Financial Training
Call Ken and the SCC

## Slide 52
Budgeting
The “Uncommitted Balance” in GIS is NOT automatically all available for new projects!
This number shows all funds available for any future expense, including:
Admin
Edu
Amendments
New projects

## Slide 53: Slide from “FY 2022-23 Updates” webinar
  Quarterly Reports: Budget Tool
  Helps with simple budgeting
  Resets after each quarter but has a tool to import the previous quarter’s values
  Important to have the income and expenses current in the QR in order for the budget to be accurate

## Slide 54
How to budget DGLVR funds
  Use budgeting tool in quarterly report
  Revisit regularly or at least once a year
  Reach out to SCC for assistance
  More detail in the DGLVR Financial Training
Register online here: https://dirtandgravel.psu.edu/education-training/program-administration/financial-training-registration/
May 22 (Westmoreland County)
July 24 (Centre County)
October 17 (Luzerne County)
December 4 (Venango County)
Budgeting

## Slide 55
Quick review of spending basics
Explain the 3 spending requirements
  2-year (total allocation)
  1-year (admin & edu)
  End of Five-year agreement
Tips for keeping up with spending requirements
Budgeting and determining how much funding is available for new projects/expenses
Update on 5-year spending
Outline

## Slide 56
  All funding from agreement must be spent out by 6/30/2024
  Current CD Status as of 4/25/2024
    Spent everything: 30 DGR, 32 LVR
    Committed everything: 26 DGR, 24 LVR
    Not committed: 8 DGR, 10 LVR
Update on 5-year spending

## Slide 57
    Dirt and Gravel
      Committed: $3,236,708.49
      Not Committed: $183,916.76
    Low Volume
      Committed: $1,917,259.79
      Not Committed: $486,087.44
    Total that still needs to be spent
      DGR: $3,420,625.25
      LVR: $2,403,347.23
      Total: $5,823,972.48
Update on 5-year spending

## Slide 58
  If you are Green in both DGR and LVR, great job!
    You have a “balance remaining” of $0
    You have spent all DGR and/or LVR funds from the previous 5-Year Agreement.
Update on 5-year spending

## Slide 59
  If you are Yellow in DGR and/or LVR:
    You have a “balance remaining” and it is greater than the committed remaining
Update on 5-year spending

## Slide 60
  If you are Red in DGR and/or LVR
    You have a “balance remaining” and it is greater than the committed remaining
Update on 5-year spending

## Slide 61
  5-Year Spending Status – DGR
  As of 4/25/2024
Update on 5-year spending

## Slide 62
  5-Year Spending Status – DGR
Update on 5-year spending
3/19/2024
4/25/2024

## Slide 63
  5-Year Spending Status – LVR
  As of 4/25/2024
Update on 5-year spending

## Slide 64
  5-Year Spending Status – LVR
Update on 5-year spending
3/19/2024
4/25/2024

## Slide 65
What do you consider “spent”?
  For DGLVR Program: when DGLVR Funds leave your Program account
    An admin/edu expense has been paid with Program funds and reported in quarterly report
    A check has been written to the grant recipient and entered in GIS
    Advances, partial payments, final payments
Update on 5-year spending

## Slide 66
  Question: How do I make sure my spending is counted towards the spending requirement?
    Answer: Enter admin, edu, and project expenses in the GIS by 6/24/2024 (and don’t forget to click save!)
Update on 5-year spending

## Slide 67
  Question:
  What if my expenses won’t be ready to enter in GIS by 6/24/2024?
    Answer:
  Contact Ken or the SCC to discuss a plan
Update on 5-year spending

## Slide 68
  Question:
  What if I know I’m not going to meet my spending requirements?
    Answer:
  Reach out to Ken or the SCC to let us know.
Update on 5-year spending

## Slide 69
  Take Home:
  Think about Timing
  (Run an annual program)
  When funding complex projects:
  Consider limiting the number of them funded at once
  Consider spending deadlines and how long money may be “tied up” in a project
Keeping up with Spending Requirements